## Slide 1: National Hydrology Project
Central Water Commission

## Slide 2: Details of CPMU
SN | Name & Designation | Position in CPMU
1 | Member (RM) | Project Coordinator
2 | Chief Engineer, P&D | Nodal Officer
3 | Director, RDC-1, CWC | Project Director
4 | Deputy Director, RDC-1 | Procurement officer
5 | Chief Engineer, BPMO | Nodal, River Basin Planning and Extended Hydrological Prediction
6 | Chief Engineer, FMO | Nodal, Stream Flow Forecast Dissemination
7 | Chief Engineer, HSO | Nodal, Sedimentation Studies, Assessment of Aquatic Life in major rivers, Regional Models for water availability and HDA

## Slide 3: Details of Field set up of cwc headed by Chief Engineer
S.No | Organisation | Place
1 | Yamuna Basin Organisation | New Delhi
2 | Narmada Basin Organisation | Bhopal
3 | Narmada and Tapi Basin Organisation | Gandhinagar
4 | Indus Basin Organisation | Chandigarh
5 | Upper Ganga Basin organisation | Lucknow
6 | Lower Ganga Basin organisation | Patna
7 | Teesta Basin Organisation | Siliguri
8 | Brahmaputra & Barak Basin Organsiation | Shillong
9 | Mahanadi & Eastern River Basin Organisation | Bhubaneswar
10 | Krishna & Godavari Basin Organisation | Hyderabad
11 | Cauvery & Southern River Basin Organisation | Coimbatore
12 | Monitoring Central Organisation | Nagpur

## Slide 4: Funds Received and Expenditure till date
2016-17 |  | 2017-18 | 
Budget Estimate | Expenditure | Budget Estimate | Expenditure
13.25 crores | 0.22 crore | 33.72 crores | Rs. 54 Th. (upto July 2017)
Reason of less booking
Operationlisation of PFMS system from July, 2017 in CWC Procurement through GeM portal

## Slide 5: PIP
Water Resources Data Acquisition System |  |  |  |  | 
Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.01 | RTDAS for CWC | Goods | 2023 | NCB
IT Equipment for Data Centres | A3.4.01 | Purchase of office equipment including computers, server, software, furniture etc. | Goods | 1477 | shopping
Water Resources Information System (WRIS) |  |  |  |  | 
Strengthening National / State WRIS | B1.1.01 | Center of Excellence, Hyderabad, Procurement of hardware, software, spatial data sets, toposheets etc | Goods | 2203 | NCB
Strengthening National / State WRIS | B1.1.02 | Extension/upgradation of eSWIS software | Goods | 297 | Direct Contracting
Development / Procurement of Spatial Databases | B1.2.01 | Satellite product and spatial data set for proposed study of IWRM, EHP, Sediment & FF | Goods | 1000 | Direct Contracting

## Slide 6: PIP
Water Resources Operation and Planning System |  |  |  |  | 
Decision Support System for River Basins (River basin management platform) | C1.1.01 | RBM for 18 basin | CS | 10000 | QCBS
Decision Support System for River Basins (River basin management platform) | C1.1.02 | Basin wise EHP model for medium & long term forecast | CS | 2000 | QCBS
Decision Support System for River Basins (River basin management platform) | C1.1.03 | Physical based mathematical modeling for sediment rate estimation and sediment transport in the river basin | CS | 1350 | QCBS
Decision Support System for River Basins (River basin management platform) | C1.1.04 | Development of Regional Models for water availability | CS | 250 | QCBS
 | C1.1.05 | Aquatic life assessment in major rivers of India | CS | 400 | QCBS
Flood Forecasting System for River Basins | C1.2.01 | Streamflow forecasting system | CS | 1500 | QCBS
Institutions Capacity Enhancement |  |  |  |  | 
Construction of Knowledge Centres | D1.1.01 | Center of Excellence, Hyderabad | CW | 1700 | DC

## Slide 7: PIP
IT Equipment for Knowledge Centres | D1.4.01 | IT Equipment, Server, software, furnishing, furniture, misc equipment etc. | good | 1200 | NCB
Trainings | D2.1.01 | International Trainings/study tour/awareness program/conference/seminar | NCS | 900 | Shopping
Trainings | D2.1.02 | National Training programmes/in house training/Workshop /seminar/conference | Goods | 300 | Shopping
Establishment of PMU | D3.1.01 | R&M of CPMU including hiring of vehicles, consumables, travelling expenses, O&M of equipment, technical assistance etc. | Goods | 400 | Shopping
Incremental Staff Cost | D4.1.01 | Hiring technical expert/data entry operator/ It expert/MTS/ other expert | O&M | 500 | Shopping

## Slide 8: AWP 2016-17
Item code | Item | Amount (in Lakh) | Status
A1.1.01 | Real Time Data Acquisition System (RTDAS) for Surface Water (Invitation of Tender of Framework document) | 1.53 | Hydromet sites was finalised in A.P
A3.4.01 | Purchase of ARC GIS software for NWA, Pune | 79.50 | Purchased
B1.1.02 | Advance payment for Extension/upgradation of eSWIS software | 13.10 | Price bid from M/s Eptisa was invited, contract document under approval
C1.1.01 | IWRM Study of 3 Basin (Invitation of Tender) | 1.53 | Tender was invited and RFP under approval
C2.2.01 | Streamflow forecasting system (Invitation of Tender of manpower hiring) | 1.53 | 
D3.1.01 | R&M of CPMU including hiring of vehicles, consumables, travelling expenses, O&M of equipment, technical assistance etc. | 1.00 | 

## Slide 9: Major Procurement items in AWP 2017-18
Item code | Item | Amount (in INR Lakh) | Status
A1.1.01.02 | Real Time Data Acquisition System (RTDAS) for CWC | 160 | Specification is finalised under Framework Agreement. Hydromet sites is under process of finalization in J&K. Bid preparation is in progress
B1.1.02.02 | Advance payment for Extension/upgradation of eSWIS software | 100 | Case has been sent to Ministry for approval
B1.2.01.01 | Procurement of Spatial Data sets and Satellite products | 20 | 
C1.1.01.03 | IWRM Study of 3 Basin | 500 | RFP prepared and sent to MoWR, RD &GR for approval
C1.2.01.03 | Stream-flow forecasting system | 200 | ToR has been prepared and Bid document will be finalised after TAMC in place.
D1.4.01.01 | GIS & RS Software | 75 | 

## Slide 10: Major Procurement items in AWP 2017-18
AWPID | Activity Name | Quantity | Amount | Status
A1.1.01.02 | RTDAS for CWC | 50 | 160 | Hydromet sites in J&K is not finalised. Bid document is being prepared.
A3.4.01.02 | Purchase of Computers, Printers, Scanner & other Accessories | 10 | 10 | Some procurement has done and amount will reflect in September, 2017
A3.4.01.03 | Server | 2 | 10 | 
A3.4.01.04 | Photocopier (Colour/B/W) | 2 | 6 | In the process of procurement.
A3.4.01.05 | Office Furniture | 0 | 5 | 
B1.1.02.02 | Advance payment for Extension/Upgration or eSWIS software | 0 | 100 | Approval is awaited
B1.2.01.01 | Procurement of Spatial Data sets and Satellite products | 0 | 20 | 
C1.1.01.03 | IWRM Study of 3 Basin | 2 | 500 | Approval of RFP is awaited
C1.1.02.01 | Basin wise EHP model for medium & long term forecast | 0 | 1.6 | ToR will be prepared in consultation with TAMC
C1.1.03.01 | Physical based mathematical modeling for sediment rate estimation and sediment transport in the river basin | 0 | 1.6 | ToR will be prepared in consultation with TAMC. Amount kept for Advertisment only.

## Slide 11: Major Procurement items in AWP 2017-18
AWPID | Activity Name | Quantity | Amount | Status
C1.1.04.01 | Development of Regional Models for water availability | 0 | 1.6 | ToR will be prepared in consultation with TAMC. Amount kept for Advertisment only.
C1.2.01.03 | Stream-flow forecasting system | 0 | 200 | ToR will be prepared in consultation with TAMC
D1.4.01.01 | GIS & RS Software | 3 | 75 | 
D2.1.01.01 | International training/study tour/awareness program/conference/seminar | 0 | 200 | 
D2.1.02.02 | National Training programmes /in house training /Workshop /seminar/conference | 0 | 50 | 
D3.1.01.02 | R&M of CPMU including purchasing/ hiring of vehicles, consumables, travelling expenses,O&M of equipment, technical assistance,etc. | 0 | 30 | 
D4.1.01.01 | Hiring technical expert/data entry operator/ IT expert/MTS/other expert | 0 | 30 | 

## Slide 12: Physical Progress
Activity | Present Status
Framework Agreement for the Empanelment of Hydro-meteorological and Water Quality Equipments | Cancelled. Only Specifications of the equipment will be sent to IA’s
Extension/ Upgradation of e- SWIS | Draft Contract document finalised and under approval
IWRM Studies of three Indian River Basin ( Krishna, Godavari and Mahanadi) | EoI has been floated and examined, RFP is in final stage of approval
Flood Early warning system. | Tender document was prepared but now decided to revise it after TAMC in place
Physical based mathematical modeling for sediment rate estimation and sediment transport in the river basin | ToR will be revised in consultation to TAMC
Development of Regional Models for water availability | ToR will be revised in consultation to TAMC

## Slide 13: Physical Progress
Activity | Present Status
Centre of Excellence | Concept note is under preparation

## Slide 14: Status of data entry in eSWIS
Following States has joined eSWIS system as on date:
Gujarat
Punjab
Kerala
Andhra Pradesh
Rajasthan
Karnataka
Maharashtra
Tamilnadu
Chattisgarh
Goa
Madhya Pradesh
Odisha
Data of H.O sites of CWC has been entered upto July, 2017

## Slide 15: Administrative Hierarchy of organisation for getting registered in the eSWIS, (Both for Surface Water & Ground Water)
Owner Agency: (Full Name)
HIS Agency:(Full Name)
State/Regional office: (Full Name)
Circle Office: (Full Name)
Divisional Office: (Full Name)
Sub Divisional Office: (Full Name)
Section Office/Junior Engineer Office; (If any, Full Name)

## Slide 17: Status of Optimization of Hydro-met station
S.No | States | Implementing Agencies |  |  | Hydromet Stations tentenvily finalsed with IA's after meeting | Signed copy recd
 |  | Total proposed Hydromet Stations by State | Overlap | Balance Hydro-met Stations of State |  | 
Hydromet Sites finalised |  |  |  |  |  | 
1 | Andhra Pradesh | 43 | 7 | 36 | yes | 
2 | Arunachal pradesh | 46 | 18 | 28 | yes | Yes
3 | Bihar | 50 | 34 | 16 | yes | Yes
4 | Karnataka | 329 | 156 | 173 | yes | 
5 | Maharashtra | 541 | 283 | 258 | yes | 
6 | Manipur | 50 | 37 | 13 | yes | 
7 | Mizoram | 74 | 28 | 46 | yes | 
8 | Odisha | 275 | 180 | 95 | yes | 
9 | Rajasthan | 363 | 242 | 121 | yes | 
10 | Tamilnadu | 53 | 15 | 38 | yes | 
11 | Tripura | 52 | 18 | 34 | yes | 
12 | Uttar Pradesh | 45 | 2 | 43 | yes | 
13 | Nagaland | 46 | 20 | 26 | yes | 
14 | DVC | 87 | 46 | 41 | yes | 

## Slide 18: Status of Optimization of Hydro-met station
Hydromet Sites under finalisation |  |  |  |  |  | 
1 | Chhattishgarh | 214 | 18 | 196 | yes | 
2 | Gujarat | 328 | 103 | 225 | yes | 
3 | Madhya Pradesh | 334 | 47 | 287 | yes | 
4 | Telangana | 33 | 10 | 23 | No | 
5 | Punjab | 26 | 9 | 17 | yes | 
6 | West Bengal | 125 | 24 | 101 | No | 
7 | Jharkhand | 31 | 13 | 18 | No | 
8 | Haryana |  |  |  |  | recd
9 | Assam |  |  |  |  | recd
10 | Meghalaya |  |  |  |  | recd
11 | Himachal Pradesh |  |  |  |  | 
12 | Goa |  |  |  |  | recd
13 | BBMB |  |  |  |  | recd
14 | Sikkim |  |  |  |  | 
15 | J&K |  |  |  |  | Under Finalisation by CWC
16 | Uttarakhand |  |  |  |  | 
17 | Kerala |  |  |  |  | 

## Slide 19: Way Forward