## Slide 1: National Hydrology Project
Framework for Monitoring and Evaluation (M&E)

## Slide 2: Monitoring and Evaluation system for NHP
Four track - results based system to:
  Track results against the agreed project results framework
  Track implementation progress against the PIP and the agreed annual work programs
  Track the performance of each IA, based on progress towards the agreed results and on implementation progress
  Carry out three major assessments of project performance, results and emerging impacts

## Slide 3: Why M&E?
Help managers at all levels track results; implementation progress; agency performance
  make improvements and corrections
Show achievements and emerging issues to managers, decision makers and supervisors
Demonstrate the value of the project to politicians and the general public

## Slide 4: Implementing M&E
M&E staffing
  An M&E Cell in the National PMU
  M&E Focal Points in SPMU / CPMU / RBPMU
  Support will be provided by the TAMC team
Preparing the M&E set-up
  An M&E strategy and plan
  An M&E work plan for the first three years of implementation.

## Slide 5
NHP
A. Water Resources Monitoring Systems
A1. Hydromet Observation Network
A2. SCADA Systems for Water Infrastructure
B. Water Resources Information Systems
C. Water Resources Operation and Planning Systems
D. Institutional Capacity Enhancement
A3. Establishment of Hydro – Informatics Centres
B1. National WRIS
B2. Regional / Sub National WRIS
C1. Development of Analytical tools & Decision Support Platforms
C2. Purpose – Driven Support
C3. Piloting innovative knowledge products
D1. Water Resources Knowledge Centres
D2. Professional Development
D3. Project Management
D4. Operational Support

## Slide 6: M&E at three levels
At the level of the project as a whole, we measure how far we have achieved the overall PROJECT DEVELOPMENT OBJECTIVE
At the level of each of the four components, we measure the OUTCOMES (the change or benefit as a result of the project)
At the level of each of the twelve sub-components, we measure the OUTPUTS (the products, services or facilities produced by the project)
All indicators should be SMART = Specific, Measurable, Attributable, Relevant, Time-bound

## Slide 7: Project Development Objective Improve the extent, quality, and accessibility of water resources information and to strengthen the capacity of targeted water resources management institutions in India
Element of the PDO | SMART Indicator
Improve the extent of water resources information | Number of operational Hydromet stations
Improve the quality of water resources information | % of data that are digitized and validated
Improve the accessibility of water resources information | Hydromet stations are integrated with on-line state and central databases
strengthen the capacity of targeted water resources management institutions in India | Water resources institutions achieving benchmark performance levels

## Slide 8: PDO Indicators

## Slide 9: 1. Water resources monitoring stations operated by implementing agencies providing validated data online
Description:
This indicator measures the number of stations providing accurate data for at least 80 percent of the operational time. Online data will be at the centralized data center at the state or central levels. The accuracy will be validated using the database management software already available for quality control.
Update Frequency: Annual
Data Source/ Methodology: WRIS/e-SWIS
Responsibility for Data Collection: NPMU/NWIC
Project Component: A1 , B1 & B2

## Slide 10: 1. Water resources monitoring stations operated by implementing agencies providing validated data online
1a) Surface water stations
Surface stations include stations for monitoring stream flow, water body levels, water quality, and sediments.
1b) Groundwater stations
Groundwater stations include groundwater level recorders, water quality, and tube well discharge monitoring stations.
1c) Meteorology stations
Meteorology stations include rain gauges, automated weather stations, and snow gauging stations.
Update Frequency: Annual
Data Source/ Methodology: e-SWIS
Responsibility for Data Collection: NPMU/PMUs
Project Component: A1, B1 & B2

## Slide 11: 2. Information products produced under the project made available to the stakeholders
Description:
The types of knowledge products included in this indicator are topographic surveys, digitized maps, earth observation data products, ensemble forecast products, web-based analytical tools, forecasting materials, and water accounting reports. Information products are deemed to be made available to the stakeholders if the products are easily accessible to the relevant stakeholder (including being posted online, mobile, disseminated through e-mail, or disseminated in events). The relevant stakeholder is the user for whom the product is intended.
Update Frequency: Annual
Data Source/ Methodology: WRIS
Responsibility for Data Collection: NWIC
Project Component: B1, B2 & C1

## Slide 12: 3. Water resources institutions achieving benchmark performance levels
Description:
Water resources institutions would refer to central- and state-level water resources departments including irrigation, groundwater, water resources department training centers, and concerned societies. Benchmark performance level would mean a score of 50% or more on predefined ‘benchmark standards’
Update Frequency: Annual
Data Source/ Methodology: MIS
Responsibility for Data Collection: NPMU
Project Component: A, B C and D
  Benchmark Standards
  Institutional setup (25%) with required setup for modeling and monitoring and core staff in place with limited turnover
  Training arrangements (25%) with range of courses offered, facilitated with modern training setup, trained staff, and trainers
  Arrangements to provide services (50%) including reports on flood forecasting, river basin assessment, collaboration and information exchange with other institutes, ease of accessibility to tools and applications developed under the project

## Slide 13: 3a. Institutions upgraded to next performance level
Description:
This indicator would provide additional information about the number of institutions upgraded against their current levels. The score obtained by institutions would be classified into 10 categories or ‘notches’, with each notch representing a performance level. The notches shall be categorized in a nonlinear scale to account for baseline levels of various institutions including HP-II and new agencies.
Update Frequency: Annual
Data Source/ Methodology: MIS
Responsibility for Data Collection: NPMU & IAs
Project Component: A, B C and D

## Slide 14: Intermediate Results Indicators

## Slide 15: 1. WRIS users satisfied with the services
Description:
A survey will be introduced at WRIS for online users and the responses that are rated as above average will be considered satisfactory
Update Frequency: MTRs and ICRR
Data Source/ Methodology: Online survey, WRIS
Responsibility for Data Collection: NPMU/NWIC
Project Component: B

## Slide 16: 2. Water data centers functioning satisfactorily
Description:
Measures the performance of the state and national water data centers established or upgraded under Component A. Benchmark standards include :
  Required infrastructure for database management
  Trained staff
  Data-sharing process with center and public
  Ease of access
Update Frequency: MTRs and ICRR
Data Source/ Methodology: MIS, rating criteria
Responsibility for Data Collection: NPMU / IAs
Project Component: A & B

## Slide 17: 3. Page views to access the information at WRIS
Description:
Number of page views shall measure the accessibility of information systems by new and old users at central as well as state-WRIS.
Update Frequency: Annual
Data Source/ Methodology: India-WRIS, State-WRIS
Responsibility for Data Collection: NPMU/NWIC
Project Component: B & C
Unique visitors
No of Visits
Unique pages

## Slide 18: 4. Water availability report for river sub-basins published regularly
Description:
Measures the number of river sub-basins (CWC definition) publishing dynamic (monthly/seasonal) accounting for storages, inflow forecast, and projected demands
Update Frequency: Annual
Data Source/ Methodology: MIS
Responsibility for Data Collection: Central and state IAs
Project Component: B & C

## Slide 19: 5. Stream flow forecasting stations with improved lead time
Description:
Number of stations/reservoirs where flood forecast is improved with increase in lead time at least by one day. This will be primarily achieved through integration of forecast models with weather forecast and real-time data acquisition systems.
Update Frequency: Annual
Data Source/ Methodology: MIS/e-SWIS
Responsibility for Data Collection: IAs / NPMU
Project Component: C1

## Slide 20: 6. Targeted professionals trained
Description:
Number of participants who benefit from structured training over the project period. Minimum threshold for majority of formal trainings would be 20 days to capture only those who are extensively trained.
Update Frequency: Annual
Data Source/ Methodology: MIS
Responsibility for Data Collection: IAs
Project Component: D

## Slide 21: MIS for Monitoring and Evaluation
Institutional Benchmarking
Water Data Center Benchmarking
MIS based Indicators and result chain
Linkage of Indicators with AWP in MIS

## Slide 22: Institutional Benchmarking
A Institutional Setup (25 marks)
  A1 Hydrological Divisions
  A2 Staff devoted to WRM
B Training (25 marks)
  B1 Training arrangements
  B2 Staff trained
C Outcomes (50 marks)
  C1 Dynamic River basin assessment
  C2 Flood forecasting
  C3 Inter agency exchange
  C4 Accessibility of services
Chart: 
| Insitutional Setup | Training | Outcome
 | 25 | 25 | 50

## Slide 23: A. Institutional Setup (25)
Parameter | Description | marking criteria | Max Marks
A1a) Do you have dedicated Hydrology Division? | Hydrology division/equivalent Cell which is responsible for collecting Hydrological data. | 4 for Yes, 0 for No | 4
A1b) Do you have access to Modern Training facilities? | Modern means web leaning, webinars etc. It can be either in house or regular collaboration with training institute / academic institutes etc. | Ranked from 0 to 3 | 3
A1c) Do you have cell for Water Resources Modeling | A cell/division which has modelling facility and operational: Flood center, knowledge center or design centers. | 3for yes, 0 for no | 3
A1d) State's own annual investment for project related activities (Rs Crores) | For the purpose of sustainability of the project after 8 years | To be decided | 5
A1. Hydrological Divisions (15)

## Slide 24: A. Institutional Setup (25) Cont..
Parameter | Description | marking criteria | Max Marks
A2a) Percent of required staff in place | Percentage of staff (regular or contractual) in place w.r.t. minimum required | Ratio of available vs desired* | 5
Number of Officials assigned to Hydro-meteorological monitoring | Including field officials |  | 
Number of officials in water and modeling centers | Including contractual staff |  | 
A2b) No of above staff not transferred during last three years (devoted to project) | To make sure continuity of the system, staff should stay with project for at least three years | Ratio of devoted staff to total staff | 5
A2. Staff (10)
*Desired would be calculated based on size of state and number of basins

## Slide 25: B. Training (25)
Parameter | Description | marking criteria | Max Marks
B1a) Number of trainings offered by organization | Climate Forecast, IWRM and planning, Database management, Irrigation planning, Hydrological and hydraulic modeling, Geo-physical mapping, Groundwater modeling, GIS, other relevant courses | Ratio of available vs desired* | 5
B1b) Number of courses attended through web learning system / online training modules in a year? | The courses for which signed up and using regularly. | 1 point per 2 courses | 5
B1. Courses (10)
*Desired would be calculated based on size of state and number of basins

## Slide 26: B. Training (25) Cont…
Parameter | Description | marking criteria | Max Marks
B2a) Percentage of staff trained | Procurement procedures, Water management and modeling, Hydro-meteorological monitoring, other appropriate | Ratio of trained vs desired* | 10
B2b) Number of trainers developed | Procurement procedures, Water management and modeling, Hydro-meteorological monitoring, other appropriate | Ratio of developed vs desired* | 5
B2. Staff trained (15)
*Desired would be calculated based on size of state and number of basins

## Slide 27: C. Outcomes (50)
Parameter | Description | marking criteria | Max Marks
C1a) Percent of sub-basins with dynamic river basin assessment system | Regular river basin assessment including water balance updated at least after 2 years | Ratio of assessed vs. total basins | 5
C1b) Flood forecasting system | Linked with climate, providing lead time, information on web, mobile and sms features, linkage with disaster authorities | Ranked 0 to 5 based on features | 5
C1c) Number of regular assessments and reports provided on web-portal | Monthly or other routine reports, such as hydromet data, reservoir report, GW monthly report, water availability report, trends of various parameters in map/charts | Published vs. desired, number will change by state | 10
C1. Tools and Applications (20)

## Slide 28: C. Outcomes (50) Cont…
Parameter | Description | marking criteria | Max Marks
C2a) Number of training man days offered to other agencies | For cross learning and knowledge sharing, trainings imparted to other agencies | Ratio of man days vs. desired* | 5
C2b) Number of organization from whom regular data is imported | Agencies such as IMD, drinking water supply and GW, agriculture | One mark per agency, max 5 | 5
C1c) Number of departments with whom regular information is shared | Information disseminated such as disaster, agriculture, revenue | One mark per agency, max 5 | 5
C2. Inter-agencies exchange (15)
*Desired would be calculated based on size of state and HP-1 HP-2 Status

## Slide 29: C. Outcomes (50) Cont…
Parameter | Description | marking criteria | Max Marks
C3a) Level of accessibility of products and services | Formats of data, ease of download, support to users etc | Ranked from 0 to 5 | 3
C3b) User friendliness | Design and layout, user intuitive interface, search features etc | Ranked from 0 to 5 | 3
C3c) Number of mobile applications developed | Mobile applications for reaching out to stakeholders | One mark per application, up to 4 | 4
C3d) Number of users of your services | The number would be based on targeted users | Ratio of current to desired | 5
C3. Accessibility of services (15)

## Slide 30: Water Data Centre Benchmarking
A Infrastructure and Data (20 marks)
  A1 Data digitization and storage (10)
  A2 Physical facilities (10)
B Trained staff (30 marks)
C Outcomes (50 marks)
  C1 SWRIS and Data Sharing (25)
  C2 Ease of access (25)

## Slide 31: A. Infrastructure and data (20)
Parameter | Description | marking criteria | Max Marks
A1a) Percent of station years digitized | Percentage calculated based on total station years for which data is available | % multiplied by full marks | 4
A1b) Percent of stations years available in Centralized database | Percentage calculated based on total station years and available in database | % multiplied by full marks | 3
A1c) Percent of stations with real time data acquisition system | Percentage based on total stations and real time stations | % multiplied by full marks | 3
A1. Data digitization and storage (10)

## Slide 32: A. Infrastructure and data (20) Cont…
Parameter | Description | marking criteria | Max Marks
A2a) Do you have required servers available with the agency? | Physical servers for all data storage and management | Full marks for yes, 0 for no | 3
A2b) Do you have video conferencing facility with multi-users? | Video conferencing system with connectivity to multiple users and regional centers | Full marks for yes, 0 for no | 3
A2c) Do you have regular backup system for your data? | Regular backup system with backup storage in different location | Full marks for yes, 0 for no | 2
A2d) Do you use cloud server for data management? | Usage of cloud services for data storage, management and backup | Full marks for yes, 0 for no | 2
A2. Physical Facilities (10)

## Slide 33: B. Training (30)
Parameter | Description | marking criteria | Max Marks
B1) Trained Staff | Availability of trained staff with the organization | Ratio of available vs desired* | 30
B1a) Number of staff practicing Hydro-meteorological monitoring |  |  | 
B1b) Number of staff conversant with Real Time Equipment | Staff who is competent to design/ supervise installation. |  | 
B1c) Number of officials using GIS applications | Using to generate various output reports |  | 
B1d) Number of officials using Excel for Data digitization / management |  |  | 
*Desired would be calculated based on size of state and number of basins

## Slide 34: C. Outcomes(50)
Parameter | Description | marking criteria | Max Marks
C1a) Do you have web-based State WRIS or equivalent | Independent state WRIS system or developed by NRSA as state chapter |  | 5
C1b) Percent of state WRIS shared with India-WRIS | Layers on surface, groundwater and geo-spatial data | % multiplied by full marks | 10
C1c) Percent of data integrated with e-SWIS/central database | Percentage integrated vs total available in database | % multiplied by full marks | 10
C1. SWRIS And Data sharing (25)

## Slide 35: C. Outcomes(50)
Parameter | Description | marking criteria | Max Marks
C2a) Time taken to share the data with the public | Not shared, >1 month, 1 month, 5 days, real time | based on time range | 5
C2b) Does your system allow Download of Historical Data? | Download of old data available in website | Full marks for yes, 0 for no | 5
C2c) Do you use Mobile app for Data dissemination? | Mobile apps for sharing data with public in processed form | Full marks for yes, 0 for no | 5
C2d) Number of services statewide | Number of different data services offered like groundwater, reservoir etc | One mark per service, max 5 | 5
C2e) Number of agencies with whom regular exchange of data is in place | Regular exchange of data with other agencies like agricultural, drinking water etc | One mark per service, max 5 | 5
C2. Ease of access (25)

## Slide 36: NHP M&E
Thank you