## Slide 1: National Hydrology Project
Framework for Monitoring and Evaluation (M&E)

## Slide 2
Why M&E?
Help managers at all levels track results, implementation progress and agency performance and so make improvements and corrections
Show achievements and emerging issues to managers, decision makers and supervisors
Demonstrate the value of the project to politicians and the general public

## Slide 3
A four track results-based M&E system for NHP
A results-based monitoring and evaluation system to:
Track implementation progress against the PIP and the agreed annual work programmes and budgets
Track results against the agreed project results framework
Track the performance of each IA and each state, based on progress towards the agreed results and on implementation progress
Carry out three major assessments of project performance, results and emerging impacts

## Slide 4
Implementing M&E
M&E staffing
An M&E Cell in the National PMU
M&E Focal Points in each central and state PMU
Support will be provided by the TMC team
Preparing the M&E set-up
An M&E strategy and plan
An M&E work plan for the first three years of implementation.
Based on available data direct from MIS wherever possible
Web-based and available via mobile devices
Regular summaries each six months, annual M&E reports
Used by IAs, decision makers, supervisors, other stakeholders
M&E will also be a basis for learning
Operating and using the M&E system

## Slide 5
NHP
Water Resources Data Systems
B. Water Resources Information Systems
C. Water Resources Operation and Planning Systems
D. Institutional Capacity Enhancement
A1. Water Resources Data Acquisition Network
A2. State and National Water Data Centers
B1. Web-based Water Resources Information Systems
B2. Water Resources Information Products
C1. River Basin Modeling
C2. Streamflow Forecasting and Reservoir Operation Systems
.
C3. Irrigation Design and Operation
C4. Purpose-Driven Studies
D1. Water Resources Knowledge Centers
D3. Project Management
D2. Professional Development

## Slide 6: M&E at three levels
At the level of the project as a whole, we measure how far we have achieved the overall PROJECT DEVELOPMENT OBJECTIVE
At the level of each of the four components, we measure the OUTCOMES (the change or benefit as a result of the project)
At the level of each of the eleven sub-components, we measure the OUTPUTS (the products, services or facilities produced by the project)
All indicators should be SMART = Specific, measurable, attributable, relevant, time-bound
For each outcome and each output, we may monitor several parameters but choose just one Lead Indicator
For each indicator, we need to set a baseline and a target

## Slide 7
Project Development Objective
Objective: Improve the extent, reliability and accessibility of water resources information and strengthen the capacity of water resources management institutions in India.
Element of the PDO | SMART Indicator
Improve the extent of water resources information | Number of operational Hydromet stations
Improve the reliability of water resources information | % of data that are digitized
Improve the accessibility of water resources information | % of Hydromet stations integrated with on-line state and central databases
Strengthen the capacity of water resources management institutions in India | Number of water resource management institutions conducting water resource assessments as standard practice
SMART = Specific, measurable, attributable, relevant, time-bound

## Slide 8
COMPONENT A. Water Resources Data Systems
Outcome: Extent and reliability of water resources data improved Outcome indicator: Percentage of data that are digitized

## Slide 9
Output: Hydromet data acquisition networks established or upgraded Lead output indicator: Number of Hydromet data acquisition systems operating as designed Other output indicators [broken down into: (a) real time (b) other automated; (c) mobile; and (d) other manual]: Number of weather recording stations [broken down between: (i) rain gauges; (ii) automatic weather stations] Number of water level monitoring facilities (rivers, dams/barrages, canals) Number of groundwater level monitoring facilities operating Number of barrages equipped with SCADA Number of water quality monitoring facilities operating
A1. Water Resources Data Acquisition Network

## Slide 10
Output: Facilities established or upgraded for automated data collection, collation and processing at state and national levels Lead output indicator: Number of water data centres established and operating as designed Other output indicators: Number of state or national data centres constructed or upgraded Number of items of information technology equipment installed and operational [broken down between: computers; servers; and VC facilities] Number of years of historical data per station digitized (measured in ‘station years’ and in gigabytes) Central hydrologic instrumentation facility operational Number of water quality laboratories operational [broken down between: (a) Level 1; (b) Level 2; and (c) Level 2+ AND between ‘upgraded’ and ‘new’.
A2. Establishment of State and National Water Data Centres

## Slide 11
COMPONENT B. Water Resources Information Systems
Outcome: Strengthened communication and exchange of information amongst states, central government and other stakeholders Outcome indicator: Number of states with water resources information systems (WRIS) integrated with India-WRIS

## Slide 12
Output: Web-based information systems developed or strengthened at central, regional, river basin and state levels Lead output indicator: India-WRIS and regional, river basin and state level WRIS operating as designed Other output indicators: Number of centres using standardized hydrological data acquisition and processing software and integrated with national: e-SWIS e-GEMS e-WQIS Number of centres having agreed protocols and MoUs for data sharing and that are implementing them Number of centres accessing local and distributed (cloud) data storage operational
B1. Web-based Water Resource Information Systems

## Slide 13
Output: Knowledge products and inter-active products and services developed and available through portals and other media Lead output indicator: Number of online national water applications available and used Other output indicators (broken down between central, regional, river basin and state levels): Number of information products on-line (including: high-resolution topographic surveys, earth observation products, ensemble forecast products, web-based analytical tools) Number of registered users Number of times viewed Number of times downloaded Volume of data downloaded (in gigabytes)
B2. Water Resources Information Products

## Slide 14
C. Water Resources Operation and Planning Systems
Outcome: Water information and tools are used to improve water resources allocation and management Outcome indicator: Number of states with water resources assessments and streamflow forecasting systems operational

## Slide 15
Output: Water resources assessments developed Lead output indicator: Number of river basin models (with dynamic water resource assessments) developed Other output indicators: Centralized modelling framework integrated into India-NWRIS Number of knowledge products based on water accounting
C1. River Basin Modelling

## Slide 16
Output: Models and DSS for streamflow forecasting are developed and in use Lead output indicator: Number of streamflow forecasting stations with improved lead time Other output indicators: Number of sub-basins with flood risk mapping Note: For the economic analysis, M&E will also track changes in reservoir operations and their impact on: (1) averting floods; and (2) reservoir levels and changes in availability of water for downstream use
C2. Streamflow Forecasting and Reservoir Operations Systems

## Slide 17
Output: Irrigation performance monitoring and planning are strengthened Lead output indicator: Number and area of irrigation schemes performance benchmarked Other output indicators: Number of agencies using the tools developed for planning and design Number of WUAs and members supported in community-based water monitoring
C3. Irrigation Design and Operation

## Slide 18
Output: Critical water resources knowledge gaps are filled Lead output indicator: Number of studies and analytical tools published and disseminated Other output indicators: Number of events to disseminate and discuss the studies and analytical tools Number of reservoir sedimentation data assessments published etc.
C4. Purpose-Driven Studies

## Slide 19
D. Institutional Capacity Enhancement
Outcome: Technical capacity for water resources planning and management is built Outcome indicator: Number of water resource management institutions with at least 50% of staff in relevant divisions trained in water resources management tools

## Slide 20
Output: Water resources knowledge centres are developed and operational Lead output indicator: Number of existing centres developed and new centres operational Other output indicators: National water resources knowledge centre operational Number of sub-national centres operational at basin/regional level or state level
D1. Water Resources Knowledge Centres

## Slide 21
Output: Training is delivered and networking and knowledge exchange are facilitated Lead output indicator: Number of persons trained, broken into short term (< 1 month); medium term (1-6 months); long term (> 6 months) Other output indicators: Number of Implementing Agency training needs assessments Number of Implementing agency training programs completed Number of water management courses (national, sub-national level) Number of customized longer term formal training programs Number of broad-based post-graduate courses in WRM Number of courses with international institutions (sandwich courses, short courses) Number of virtual/web-based training courses
D2. Professional Development

## Slide 22
Output: Project activities are managed and facilitated efficiently Lead output indicator: Number of Implementing Agencies (IAs) achieving benchmark performance levels Other output indicators: Technical assistance team (TMC) is in place and delivering according to ToR (YES/NO) Number of states satisfied with services of TMC Project procurement is on schedule (% lag, by IA) Disbursement rates are on target (% lag, by IA) Number of IAs submitting Utilization Certificates on time (% lag, by IA) Unqualified audit reports (number and %) Annual reports and M&E reports complete and timely (number and %)
D3. Project Management

## Slide 23: Next steps on monitoring
Refine the definition of outcomes and outputs and the indicators
Match the indicators with what is available from the MIS
Collect the info on baseline and targets
….with priority to agreeing the PDO and lead indicators for outcome and output levels
….and to setting baseline and targets at that level
Write ToR for TMC support to M&E

## Slide 24: Setting baseline and targets
Lead Indicator | Baseline | Target
Number of operational Hydromet stations |  | 
% of data that are digitized |  | 
% of Hydromet stations integrated with on-line state and central databases |  | 
Number of water resource management institutions conducting water resource assessments as standard practice |  | 
Number of states with water resources information systems (WRIS) integrated with India-WRIS |  | 
Number of states with water resources assessments and streamflow forecasting systems operational |  | 
Number of water resource management institutions with at least 50% of staff in relevant divisions trained in river basin modelling or flood forecasting |  | 

## Slide 25: Can we also evaluate impacts?
Benefit | Data required for impact analysis
Reduced flooding damages | Past data on flow levels/releases and the corresponding flood losses Data on flow levels and releases for each reservoir Data on actual losses from floods
Increased hydropower generation | Estimates of the additional water that is available as a result of change in reservoir operations and the additional hydroelectricity generated as a result of this additional water Data on price at which this electricity is supplied.
Increased drinking or industrial water supplies | Estimates of the additional water that is available as a result of change in reservoir operations The allocation of this additional water for domestic or industrial uses Shadow price of water for domestic or industrial purposes
Increased supplies for irrigation | Estimates of the additional water that is available as a result of change in reservoir operations The allocation of this additional water for agricultural uses Shadow price of water for agricultural purposes to be used

## Slide 26: NHP M&E
Thank you very much