## Slide 1
National Hydrology Project
1st World Bank Mission
Venue: Bengaluru
Chief Engineer, (SG&SWRDC)
Chennai

## Slide 2
Sl. No | Positions under NHP-SPMU | Req. Number | Actual Number
1 | Coordinator (Principal Secretary Level) | 1 | 1
2 | Nodal Officer (Chief Engineer Level) | 1 | 1
3 | Superintending Officer (Division where SPMU will be housed) | 1 | 1
4 | Sr. Water Management Expert (EE Level or higher) – 1 No. | 1 | 1
5 | Hydrologist (AEE Level for higher) – 1 No. | 1 | 1
6 | Modeler (AE/AEE) – 2 Nos. | 2 | 4
7 | Hydro-met Instrumentation Expert (AE/AEE) - 2 Nos. | 2 | 2
Details of SPMU, Staff strength
Sl. No | Positions under NHP-SPMU | Req. Number | Actual Number
8 | Database Management Expert - 1 No. | 1 | 1
9 | IT/ Web Designing Expert - 1 No. |  | 1
10 | GIS Expert - 1 No. |  | 1
11 | Data Entry Operator - 2 Nos. |  | 2
12 | Accounts Officer - 1 No. |  | 1
13 | Asst. Accounts Officer - 1 No. |  | 1
14 | Procurement Expert (Instrument/ IT related) - 1 No. |  | 2
15 | Procurement Expert (Goods and Consultancy) - 1 No. |  | 2
Composition of SMPU-WRD/ SW

## Slide 3
Sl. No | Positions under NHP-SPMU
1 | Coordinator (Principal Secretary Level)
2 | Nodal Officer (Chief Engineer Level)
3 | Deputy Director (Division where SPMU will be housed)
4 | Sr. Hydro-Geologist -1 No.
5 | Geo-physics - 1 No.
6 | GW Modeler - 2 Nos.
7 | Hydro-met Instrumentation Expert (AE/AEE) - 2 nos.
Sl. No | Positions under NHP-SPMU
8 | Database Management Expert - 1 No.
9 | IT/ Web Designing Expert - 1 No.
10 | GIS Expert - 1 No.
11 | Data Entry Operator - 2 Nos.
12 | Accounts Officer 1 No.
13 | Asst. Accounts Officer 1 No.
14 | Procurement Expert (Instrument/ IT related) - 1 No.
15 | Procurement Expert (Goods and Consultancy) - 1Nos.
Composition of SMPU-WRD/ GW

## Slide 4
Funds received 2016-17 & 2017-18 and expenditure details
MoWR have released two tranches of funds as on 11-08-2017
  2016-17 – January 2017 – 1 Crore
  2017-18 – July 2017 – 4 Crores
  Total – 5 Crores
  Expenditure so far – NIL
  (Orders for payment through cheques awaited from Government)

## Slide 5
Item Code | Item Name | Quantity | Unit Price | Total (Amount in Lakhs)
A1.1.01 | FCS (Telemetry) | 54 | 10 | 540
A1.1.02 | Digital Rain Gauges (TARG) (Telemetry) - (New) | 20 | 4 | 80
A1.1.03 | AWLR(Telemetry) | 58 | 5 | 290
A1.1.04 | DWLR (Telemetry) | 386 | 1.5 | 579
A1.1.05 | Construction of Deep piezometers | 74 | 4 | 296
A1.3.02 | ADCP | 2 | 25 | 50
A1.3.03 | GW level Monitoring Equipment ( manual) | 109 | 0.5 | 54.5
A1.5.01 | Mobile Lab (Water Quality Equipments fitted in mobile vans ) | 3 | 30 | 90
A1.5.11 | Atomic absorption spectrophotometer | 1 | 80 | 80
A1.8.04 | DGPS | 4 | 30 | 120
Major Procurement item in PIP

## Slide 6
Item Code | Item Name | Quantity | Unit Price | Total (Amount in Lakhs)
A1.1.06 | DWLR (Telemetry) with water quality probe | 20 | 3 | 60
A1.3.01 | Flow Tracker Hand held | 8 | 6 | 48
A1.8.06 | Total station (4 Nos.) 3 / circle, 1 for CE office | 4 | 9 | 36
A1.8.07 | Electric logger vehicle mounted | 3 | 25 | 75
A1.8.09 | Geophysical Equipment(Digital with field computer) (Resistivity meter) | 26 | 3.5 | 91
A1.8.10 | Topographic survey for tanks, anicuts, minor irrigation, reservoirs etc for creation of basin information system |  |  | 1000
A2.1.01 | Construction of training center in Chennai | 1 | 150 | 150
A2.4.09 | Video conferencing equipment | 1 | 25 | 25
A2.4.17 | Workstations for modeling | 13 | 5 | 65
B1.1.01 | State WRIs chapter including linkages with India-WRIS & Up gradation of TNWRIS including hardware, software etc., |  |  | 200
Major Procurement item in PIP

## Slide 7
Major Procurement item in PIP
Item Code | Item Name | Quantity | Total (Amount in Lakhs)
B1.1.01 | Preparation of groundwater atlas for all districts | 32 districts | 150
C1.1.01 | IWRM studies for the sub-basins in TN including water balance model |  | 850
C1.1.02 | Community based monitoring for IWRM |  | 100
C1.2.01 | Flood forecasting including inundation for sub-basin of TN |  | 200
C1.3.01 | Benchmarking studies of selected basin |  | 100
D2.1.01 | National/International Training |  | 200
D2.1.02 | Conducting in-house trainings |  | 100
D2.2.01 | For workshop and awareness programs, meetings etc., |  | 100
D2.3.01 | National/International study tour |  | 200

## Slide 8
Major Procurement item in AWP 2016-17
UID | Activity Name | AWPID | Quantity | Amount (In lakhs) | Expenditure Type
3733 | UV Visible Spectro Photometer | A1.6.09.01 | 3 | 18 | Procurement
3735 | Flame Photometer | A1.6.11.01 | 3 | 6 | Procurement
3736 | Digi-Titrator | A1.6.12.01 | 9 | 9 | Procurement

## Slide 9
Item Code | Activity Name | Quantity (2017-18) | Allotted Amount (In lakhs) 2017-18
A1.6.09.01 & A1.6.10.01 | UV Visible Spectro Photometer | 3 | 18
A1.7.01.01 & A1.3.02.01 | Manual Ground Water Monitoring Equipment (1 each/sub division and 1 each /circle) balance CE office | 50 | 25
A1.1.01.01 | FCS (Telemetry) | 15 | 60
A1.1.02.01 | Digital Rain Gauges (TARG) (Telemetry) - (New) | 10 | 16
A1.1.03.01 | AWLR (Telemetry) | 20 | 40
A1.1.04.01 | DWLR (Telemetry) | 50 | 30
A1.1.05.01 | Construction of Deep Piezometers | 27 | 108
A1.1.06.01 | DWLR (Telemetry) with water quality probe | 5 | 6
Major Procurement item in AWP 2017-18

## Slide 10
Item code | Activity Name | Quantity (2017-18) | Allotted Amount (In lakhs) 2017-18
A1.2.07.01 | TARG(New) | 10 | 10
A1.8.07.01 | Electric Logger Vehicle mounted | 1 | 25
A1.8.09.01 | Geophysical Equipment (Digital with field computer) (Resistivity meter) | 9 | 31.5
A1.8.09.02 | Topographic survey for tanks, anicuts, minor irrigation, reservoirs etc for development of DSS including Basin Information System and Aquifer Characteristics etc., |  | 190
A3.4.09.01 | Video conferencing equipment | 1 | 25
C1.1.01.01 | IWRM Studies for the Sub-basin in Tamil Nadu (including Water Balance Model) |  | 25
A1.3.1 | Flow Tracker Hand held | 1 | 6
A1.8.6 | Total station | 1 | 9
Major Procurement item in AWP 2017-18

## Slide 11
Major Procurement item in AWP 2017-18
Item Code | Activity Name | Quantity | Amount (In lakhs)
A2.1.01 | Construction of training center in Chennai |  | 75
B1.1.01 | State WRIs chapter including linkages with India-WRIS & Up gradation of TNWRIS including hardware, software etc |  | 25
B2.1.1 | Preparation of groundwater atlas for all districts |  | 10
C3.1.1 | Benchmarking studies of selected basin |  | 3
D2.1.1 | National/International Training / Study tour |  | 30
D2.1.2 | Conducting in-house trainings |  | 5

## Slide 12
Status of Bid Document – Floated, Ready to be Floated, Under Preparation
UID | Activity Name | AWPID | Quantity | Amount (In lakhs) | Status
3733 | UV Visible Spectro Photometer | A1.6.09.01 | 3 | 18 | Ready to be Floated
3735 | Flame Photometer | A1.6.11.01 | 3 | 6 | 
3736 | Digi-Titrator | A1.6.12.01 | 9 | 9 | 

## Slide 13
Item Code | Activity Name | Quantity (2017-18) | Allotted Amount (In lakhs) 2017-18 | Status
A1.6.09.01 & A1.6.10.01 | UV Visible Spectro Photometer | 3 | 18 | Ready to be Floated
A1.7.01.01 & A1.3.02.01 | Manual Ground Water Monitoring Equipment (1 each/sub division and 1 each /circle) balance CE office | 50 | 25 | Under preparation
A1.1.01.01 | FCS (Telemetry) | 15 | 60 | 
A1.1.02.01 | Digital Rain Gauges (TARG) (Telemetry) - (New) | 10 | 16 | 
A1.1.03.01 | AWLR (Telemetry) | 20 | 40 | 
A1.1.04.01 | DWLR (Telemetry) | 50 | 30 | 
A1.1.05.01 | Construction of Deep Piezometers | 27 | 108 | 
A1.1.06.01 | DWLR (Telemetry) with water quality probe | 5 | 6 | 
Status of Bid Document – Floated, Ready to be Floated, Under Preparation

## Slide 14
Item code | Activity Name | Quantity (2017-18) | Allotted Amount (In lakhs) 2017-18 | Status
A1.2.07.01 | TARG(New) | 10 | 10 | Under Preparation
A1.8.07.01 | Electric Logger Vehicle mounted | 1 | 25 | 
A1.8.09.01 | Geophysical Equipment (Digital with field computer) (Resistivity meter) | 9 | 31.5 | 
A1.8.09.02 | Topographic survey for tanks, anicuts, minor irrigation, reservoirs etc for development of DSS including Basin Information System and Aquifer Characteristics etc., |  | 190 | 
A3.4.09.01 | Video conferencing equipment | 1 | 25 | 
C1.1.01.01 | IWRM Studies for the Sub-basin in Tamil Nadu (including Water Balance Model) |  | 25 | 
A1.3.1 | Flow Tracker Hand held | 1 | 6 | 
A1.8.6 | Total station | 1 | 9 | 
Status of Bid Document – Floated, Ready to be Floated, Under Preparation

## Slide 15
Item Code | Activity Name | Quantity | Amount (In lakhs) | Status
A2.1.01 | Construction of training center in Chennai | 1 | 75 | Under Preparation
B1.1.01 | State WRIs chapter including linkages with India-WRIS & Up gradation of TNWRIS including hardware, software etc |  | 25 | Engineer-in-Chief has been requested for transfer of TNWRIS from IWS to SG&SWRDC wing.
B2.1.1 | Preparation of groundwater atlas for all districts |  | 10 | Under Preparation
C3.1.1 | Benchmarking studies of selected basin |  | 3 | 
D2.1.1 | National/International Training / Study tour |  | 30 | 
D2.1.2 | Conducting in-house trainings |  | 5 | 
Status of Bid Document – Floated, Ready to be Floated, Under Preparation

## Slide 16
PDS | Details | 
PDS for Water Quality | Assessment of water quality parameters using Aquastic technology for Thenpannaiyar and Kodanganar Rivers. | Will be taken up after discuss with NIH and CGWB
PDS for Ground Water | Groundwater management in Over Exploited blocks (Wallajabad, Sankarankoil and Thondamuthur blocks) | Will be taken up after discuss with NIH and CGWB
PDS for Surface Water | Impact of Climate change on hydrological regime in Thamiraparani basin (Proposed to be done by NIH, Kakinada in the NIH components of NIH, Kakinada) | Will be taken up after discuss with NIH and CGWB
PDS for SW GW interaction | Development of State Database of Artificial Recharge Structures and up gradation of feasibility zone map for construction of ARS. | Will be taken up after discuss with NIH and CGWB
Ground Water Study | It is proposed to prepare Ground Water Atlas for all districts. Virudhunagar and Salem are being prepared. It is proposed to take up aquifer mapping for 1 pilot basin for 1 assistance of CGWB. | 
Status of various studies / PDS

## Slide 17
Status of Data entry in E-SWIS
Will be taken up after getting trained

## Slide 18
Status of Hydromet Station (SW & GW)
CWC completed – 2 site visits are pending
CGWB completed

## Slide 19
Status of State WRIS
Engineer-in-Chief has been requested for transfer of TNWRIS from IWS to SG&SWRDC wing.

## Slide 20
Status of Public Finance Management System (PFMS)
Registered in PFMS

## Slide 21
Issues
Orders for payment through cheques awaited from Government

## Slide 22
This project would serve the water resources sector of Tamilnadu in a big way by means of generating huge amount of data and subsequently deriving useful decisions for the water sector from the data generated.
There is a great scope for creating awareness among all stake holders of water sector.
The infrastructure of this wing will be upgraded to the state of art.
The institutional capacity of the Engineers and Geoscientists of PWD will be greatly enhanced.
It gives way for more transparency in data due to online hosting.
This wing is committed to implement the project and derive more benefits to the state of Tamilnadu.
Way Forward

## Slide 23: THANK YOU