## Slide 1: NATIONAL HYDROLOGY PROJECT WEST BENGAL (GROUNDWATER)
GOVERNMENT OF WEST BENGAL
STATE WATER INVESTIGATION DIRECTORATE
DEPARTMENT OF WATER RESOURCES INVESTIGATION & DEVELOPMENT

## Slide 3: STATE PROJECT MANAGEMENT UNIT
ORGANOGRAM
SPMU_NATIONAL HYDROLOGY PROJECT_WEST BENGAL (GROUNDWATER)
SPMU Co-Ordinator
Principal Secretary, DWRI&D, GoWB
Email: secy.wridd-wb@nic.in
Project Co-Ordinator
West Bengal (Ground Water)
Director, SWID, GoWB
E-mail: directorswid@gmail.com
SE (A-I), IP&D Circle, SWID, GoWB
SE (A-I), SWI Circle SWID, GoWB
Nodal Officer
West Bengal (Ground Water)
EE (A-I), Planning Division, SWID
E-mail: bengalgw@gmail.com
Groundwater Resources Modeling & Management Unit
Tender & Implementing Unit
Groundwater Monitoring Unit

## Slide 4: STATE PROJECT MANAGEMENT UNIT
Groundwater Resources Modeling & Management Unit
Members:
Senior Geologist, Geological Circle, SWID
Senior Geologist, HQ, SWID
Senior Chemist, CCHL, HQ, SWID
AE (A-I), SWI S/D No. II(D), Howrah, SWID
Contractual Staffs:
GEOPHYSICIST-1
GEO-INFORMATICS SPECIALIST-2
MIS MANAGER-1
DATA ENTRY OPERATOR-3
ATTENDENT- 1
Tender & Implementing Unit
Members:
PA to Director & EE(A-I), HQ, SWID
AE (A-I), Planning Division, SWID
DAO Gr-I, Planning Division, SWID
Junior Engineer (Civil) SWI S/D No. II(D), Howrah, SWID
Junior Engineer (Civil), SWI S/D No. II(C), Chinsura, SWID
Contractual Staffs:
ADMINISTRATIVE OFFICER- 1
PROCUREMENT SPECIALIST- 1
ACCOUNTANT- 1
ACCOUNTS CLERK-1
OFFICE ASSISTANT-2
ATTENDANT- 2
Groundwater Monitoring Unit
Members:
Brahmaputra and Ganga Basin (northern part)
AE (A-I), S/D SWI No. IV(A), Jalpaiguri, SWID
Geologist, Geological S/D No. IV(A), Jalpaiguri, SWID
Chemist, RCHL, Jalpaiguri, SWID
Ganga Basin (southern part)
Alluvial Region
AE (A-I), SWI S/D No. III(C), Barasat, SWID
Geologist, Geological S/D No. III(B), Murshidabad, SWID
Chemist, RCHL, Krishnagar, SWID
Coastal & Hard Rock Region
AE (A-I), SWI S/D No. I(A) Midnapore, SWID
Geological S/D No. I(A), Paschim Medinipur, SWID
Chemist RCHL, Paschim Medinipur, SWID

## Slide 5: FUND RECEIVED AND EXPENDITURE
Date | FY | Debit (Rs in Lakhs) | Credit (Rs in Lakhs) | End Balance (Rs in Lakhs) | Expenditure (Rs) in Lakhs
31.03.17 | 2016-2017 2017-2018 (Revalidated) | 0.00 | 72.90 | 72.90 | 0.00
25.06.17 | 2017-2018 (Interest Credit) | 0.00 | 0.69505 | 73.59505 | 0.00
13.07.17 | 2017-2018 (First Tranche) | 0.00 | 264.00 | 337.59505 | 0.00

## Slide 6: ABSTRACT OF PIP COST TABLE
Component ID | Project Component | Cost (in Crore INR)
A | Water Resources Data Acquisition System (WRDAS) | 30.0
B | Water Resources Information System (WRIS) | 2.50
C | Water Resources Operation and Planning (WROP) | 7.50
D | Water Resources Institution Capacity Enhancement (WRICE) | 10.0
Total |  | 50.00

## Slide 7: PIP COST TABLE WEST BENGAL (GROUNDWATER)
UID | Agid | S2S Name | Activity | Item Code | ItemName | Procurement Type | Procurement Method | Unit Price (Rs in lakh) | Quantity | Total (Rs in Lakh) | Bank Review
3253 | 1271 | A1.1 | Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.01 | Procurement and Installation of Automatic Weather Stations (AWS) for estimation assured rainfall and recharge into GW basin through Rainfall infiltration | Goods | NCB | 8 | 19 | 152 | Post
3254 | 1271 | A1.1 | Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.02 | Procurement and Installation of Autometic Raingauge Station (ARS) for estimation of assured rainfall and recharge into GW micro-basin through rainfall infiltration | Goods | NCB | 1.6 | 102 | 163.2 | Post
3255 | 1271 | A1.1 | Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.03 | Procurement & Installation of Automatic Water Level Recorder (AWLR)& Vel Sensor (VS) with Telemetry (Measuring range: 0-35 m) for estimation of GW contributed base flow | Goods | NCB | 21 | 19 | 399 | Post
3256 | 1271 | A1.1 | Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.04 | Protection Works for AWS | Civil | Shopping | 1.5 | 19 | 28.5 | Post
3257 | 1271 | A1.1 | Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.05 | Protection Works for ARS | Civil | NCB | 0.7 | 102 | 71.4 | Post
3258 | 1271 | A1.1 | Real Time Data Acquisition System (RTDAS) for Surface Water | A1.1.06 | Protection Works for AWLR & VS | Civil | Shopping | 0.8 | 19 | 15.2 | Post
3259 | 1271 | A1.2 | Real Time Ground Water Measurement | A1.2.01 | Procurement of DWLR Telemetry for existing GW Monitoring Wells | Goods | NCB | 1.4 | 457 | 639.8 | Post
3260 | 1271 | A1.2 | Real Time Ground Water Measurement | A1.2.02 | Procurement of DWLR Telemetry for new GW Monitoring Wells in weathered zone of hard rock area | Goods | NCB | 1.4 | 125 | 175 | Post
3261 | 1271 | A1.2 | Real Time Ground Water Measurement | A1.2.03 | Procurement of DWLR telemetry with multi-parameter Sensor for new Nested (3 nos.) GW Monitoring wells in 3-tier multi-aquifer system of coastal blocks | Goods | NCB | 5 | 118 | 590 | Post
3262 | 1271 | A1.2 | Real Time Ground Water Measurement | A1.2.04 | Protection Works for existing GW Monitoring Well with DWLR Telemetry | Civil | NCB | 0.3 | 457 | 137.1 | Post
3263 | 1271 | A1.2 | Real Time Ground Water Measurement | A1.2.05 | Installation of GW Monitoring Wells including Protection works in weathered zone of hard rock area | Civil | Shopping | 0.6 | 125 | 75 | Post
3264 | 1271 | A1.2 | Real Time Ground Water Measurement | A1.2.06 | Installation of Nested (3 nos.) GW Monitoring wells including Protection works in 3-tier multi-aquifer system of coastal area | Civil | NCB | 3.5 | 118 | 413 | Post
3265 | 1271 | A1.3 | Discharge Measurement Equipment | A1.3.01 | Procurement of ADCP for river water velocity profiling for calibrating velocity sensor | Goods | Shopping | 25 | 1 | 25 | Post
3268 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.01 | Procurement of UV-Visible Spectrophotometer | Goods | Shopping | 5.5 | 4 | 22 | Post
3269 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.02 | Digital Burettee alongwith Reservoir (7 Nos) | Goods | Shopping | 5 | 1 | 5 | Post
3270 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.03 | Digital Colony Counter | Goods | Shopping | 0.11 | 1 | 0.11 | Post
3271 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.04 | UV Chamber | Goods | Shopping | 0.1 | 1 | 0.1 | Post
3272 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.05 | COD Reactor | Goods | Shopping | 0.7 | 3 | 2.1 | Post
3273 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.06 | COD Reaction Vial | Goods | Shopping | 0.07 | 3 | 0.21 | Post
3274 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.07 | APHA Standard & Method Book alongwith DVD | Goods | Shopping | 0.3 | 1 | 0.3 | Post
3275 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.08 | Cooling Apparatus | Goods | Shopping | 0.25 | 1 | 0.25 | Post
3276 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.09 | Digital Turbidity Meter (Bench Top) | Goods | Shopping | 0.3 | 2 | 0.6 | Post
3277 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.10 | Digital pH Meter | Goods | Shopping | 0.45 | 1 | 0.45 | Post
3278 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.11 | Conductivity Meter | Goods | Shopping | 0.45 | 1 | 0.45 | Post
3279 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.12 | Digital Flame Photo Meter | Goods | Shopping | 0.65 | 2 | 1.3 | Post
3280 | 1271 | A1.6 | Water Quality Lab Equipment | A1.6.13 | Distillation Apparatus | Goods | Shopping | 0.06 | 1 | 0.06 | Post
3281 | 1271 | A1.7 | Manual Observation Equipment | A1.7.01 | Procurement of Eco-Sounder for profiling of wetted c/s of low-flow river | Goods | Shopping | 1.7 | 5 | 8.5 | Post
3282 | 1271 | A1.7 | Manual Observation Equipment | A1.7.02 | Procurement of DGPS for Geo-Referencing of GW Monitoring Wells, River Gauges, Hydro-Meteorological Stations etc. | Goods | Shopping | 13 | 1 | 13 | Post
3283 | 1271 | A1.7 | Manual Observation Equipment | A1.7.03 | Procurement of GPS â€“ Hand held for determination of pin-pointed location | Goods | Shopping | 0.35 | 2 | 0.7 | Post
3285 | 1271 | A1.3 | Discharge Measurement Equipment | A1.3.02 | Procurement of Portable Current Meter & accessories for velocity measurement in low flow rivers | Goods | Shopping | 1 | 5 | 5 | Post
3286 | 1271 | A1.7 | Manual Observation Equipment | A1.7.04 | Procurement of Resistivity Meter for GW Investigation | Goods | Shopping | 2.5 | 2 | 5 | Post
3287 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.01 | Purchase of Computers with Software (13 Nos) | Goods | Shopping | 9.9 | 1 | 9.9 | Post
3288 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.02 | Purchase of Laptops with Software (6 nos) | Goods | Shopping | 5 | 1 | 5 | Post
3289 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.03 | Purchase of Workstations with Software | Goods | Shopping | 1.5 | 12 | 18 | Post
3290 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.04 | Training equipment / LCD projector and screen/LED TV | Goods | Shopping | 3 | 1 | 3 | Post
3291 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.05 | Printers | Goods | Shopping | 0.25 | 10 | 2.5 | Post
3292 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.06 | Scanners | Goods | Shopping | 6 | 1 | 6 | Post
3293 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.07 | Plotters A0 | Goods | Shopping | 3 | 1 | 3 | Post
3294 | 1271 | A3.4 | IT Equipment for Data Centres | A3.4.08 | Photocopier Machine | Goods | Shopping | 2 | 2 | 4 | Post
TOTAL |  |  |  |  |  |  |  |  |  | 3000 | 
(Approved Component A)

## Slide 8: PIP COST TABLE WEST BENGAL (GROUNDWATER)
3298 | 1271 | B2.1 | Strengthening Regional / State WRIS | B2.1.01 | Development of State GW Resources Information System i.e. WB_GWRIS | CS | QCBS | 10 | 1 | 10 | Post
3299 | 1271 | B2.1 | Strengthening Regional / State WRIS | B2.1.02 | Development of e-GEMS/eSWIS Data Entry System | CS | QCBS | 15 | 1 | 15 | Post
3300 | 1271 | B2.1 | Strengthening Regional / State WRIS | B2.1.03 | Procurement of different type of GW Data Analysis & modelling softwares for strengthening WB_GWRIS | Goods | Direct Contracting | 160 | 1 | 160 | Post
3301 | 1271 | B2.2 | Development / Procurement of Spatial Databases | B2.2.01 | Regional GIS based Spatial Information Developement | CS | QCBS | 20 | 1 | 20 | Post
3302 | 1271 | B2.2 | Development / Procurement of Spatial Databases | B2.2.02 | Procurement of Satellite Imagery | Goods | Shopping | 25 | 1 | 25 | Post
3303 | 1271 | B2.2 | Development / Procurement of Spatial Databases | B2.2.03 | Procurement of Historical Hydrometeorological Data | Goods | Shopping | 10 | 1 | 10 | Post
3304 | 1271 | B2.4 | Website Development and Hosting | B2.4.01 | Web Hosting for NHP_WB(GW) | CS | QCBS | 10 | 1 | 10 | Post
TOTAL |  |  |  |  |  |  |  |  |  | 250 | 
UID | Agid | S2S Name | Activity | Item Code | Item Name | Procurement Type | Procurement Method | Unit Price (Rs in Lakh) | Quantity | Total (Rs in Lakh) | Bank Review
(Approved Component B)

## Slide 9: PIP COST TABLE WEST BENGAL (GROUNDWATER)
UID | Agid | S2S Name | Activity | Item Code | Item Name | Procurement Type | Procurement Method | Unit Price | Quantity | Total | Bank Review
3305 | 1271 | C1.3 | Irrigation management and operation | C1.3.01 | DSS Development for Integrated GW Management in Minor Irrigation | CS | QCBS | 20 | 1 | 20 | Post
3306 | 1271 | C2.1 | PDS for Water Quality | C2.1.01 | Arsenic (As) Distribution in Groundwater & As Contamination in Food-Chain | CS | CQS | 50 | 1 | 50 | Post
3307 | 1271 | C2.1 | PDS for Water Quality | C2.1.02 | Fluoride (F) Distribution in Groundwater & F Contamination in Food-Chain | CS | CQS | 50 | 1 | 50 | Post
3308 | 1271 | C2.1 | PDS for Water Quality | C2.1.03 | Studies on Technological Developments in Arsenic Removal from Groundwater Irrigation | CS | CQS | 50 | 1 | 50 | Post
3309 | 1271 | C2.1 | PDS for Water Quality | C2.1.04 | Studies on Technological Developments in Fluoride Removal from Groundwater Irrigation | CS | CQS | 50 | 1 | 50 | Prior
3310 | 1271 | C2.2 | PDS for Ground Water | C2.2.01 | Estimation of Aquifer Hydraulic Parameters in Different Geological Formation | CS | CQS | 50 | 1 | 50 | Post
3311 | 1271 | C2.2 | PDS for Ground Water | C2.2.02 | GW Management Study through GW Estimation & Budgeting | CS | CQS | 10 | 1 | 10 | Post
3312 | 1271 | C2.2 | PDS for Ground Water | C2.2.03 | Studies for GW Augmentation through Rainwater Harvesting and Artificial recharge | CS | CQS | 30 | 1 | 30 | Post
3313 | 1271 | C2.2 | PDS for Ground Water | C2.2.04 | Impact Study of climate change in Groundwater Resources and Adaptation Measures | CS | CQS | 25 | 1 | 25 | Post
3314 | 1271 | C2.2 | PDS for Ground Water | C2.2.05 | Geohydrological Studies on Springs in Darjeeling Himalayan Region | CS | CQS | 40 | 1 | 40 | Post
3315 | 1271 | C2.2 | PDS for Ground Water | C2.2.06 | Studies on Salinity Ingress in Coastal Aquifers including Submarine Groundwater Discharge in Changing Climate | CS | CQS | 200 | 1 | 200 | Post
3316 | 1271 | C2.2 | PDS for Ground Water | C2.2.07 | Isotope Study in Coastal Saline Areas (NIH supported) | CS | CQS | 35 | 1 | 35 | Post
3317 | 1271 | C2.2 | PDS for Ground Water | C2.2.08 | Transboundary Groundwater Study | CS | CQS | 50 | 1 | 50 | Post
3318 | 1271 | C2.2 | PDS for Ground Water | C2.2.09 | Pilot Study on Community Based GW Monitoring & Management | CS | CQS | 30 | 1 | 30 | Post
3319 | 1271 | C2.4 | PDS for SW GW interaction | C2.4.01 | Studies for conjunctive use, SW-GW interaction | CS | CQS | 40 | 1 | 40 | Post
3320 | 1271 | C3.1 | Pilot Activities | C3.1.01 | Aquifer Assessment & Budgeting | CS | QCBS | 15 | 1 | 15 | Post
3321 | 1271 | C3.1 | Pilot Activities | C3.1.02 | Public Alert: Block Level GW Availability | CS | QCBS | 5 | 1 | 5 | Post
TOTAL |  |  |  |  |  |  |  |  |  | 750 | 
(Approved Component C)

## Slide 10: PIP COST TABLE WEST BENGAL (GROUNDWATER)
3322 | 1271 | D1.1 | Construction of Knowledge Centres | D1.1.01 | Setting up of a GW Hydrology Training Centre (GWHTC) | Civil | NCB | 150 | 1 | 150 | Post
3323 | 1271 | D1.1 | Construction of Knowledge Centres | D1.1.02 | Establishment of State GW Informatics Centre (SGWIC) | Civil | Shopping | 50 | 1 | 50 | Post
4792 | 1271 | D2.1 | Trainings | D2.1.01 | National/International Training | O&M | Operational Expenses | 150 | 1 | 150 | Post
4793 | 1271 | D2.2 | Workshops | D2.2.01 | Workshops-Experience & Knowledge sharing, seminar etc | O&M | Operational Expenses | 50 | 1 | 50 | Post
4794 | 1271 | D2.3 | Study Tours | D2.3.01 | Study Tour -International | O&M | Operational Expenses | 50 | 1 | 50 | Post
4795 | 1271 | D3.1 | Establishment of PMU | D3.1.01 | Setting up of SPMU_WB(GW) Office | Civil | NCB | 75 | 1 | 75 | Post
4796 | 1271 | D3.2 | Operational Cost of PMU | D3.2.01 | Establishment & Operational Cost of SPMU | O&M | Operational Expenses | 200 | 1 | 200 | Post
4797 | 1271 | D4.1 | Incremental Staff Cost | D4.1.01 | Hiring of Technical experts such as RS /GIS, Water Quality, GW modeling, procurement, Geophysists, MIS etc. | O&M | Operational Expenses | 100 | 1 | 100 | Post
4798 | 1271 | D4.1 | Incremental Staff Cost | D4.1.02 | Hiring of Non-technical such as Office Assistants, accountant, Data Entry Operator, ProgramAssistant, MTS etc | O&M | Operational Expenses | 100 | 1 | 100 | Post
4799 | 1271 | D4.1 | Incremental Staff Cost | D4.1.03 | Hiring of Vehicles including cost of fuel & lubricants etc. | O&M | Operational Expenses | 75 | 1 | 75 | Post
TOTAL |  |  |  |  |  |  |  |  |  | 1000 | 
UID | Agid | S2S Name | Activity | Item Code | Item Name | Procurement Type | Procurement Method | Unit Price (Rs in Lakh) | Quantity | Total (Rs in Lakh) | Bank Review
(Approved Component D)

## Slide 11: PROCUREMENT PLAN (2016-2017)
PID | FinYear | Package No | Package Name | Package Cost in Lacs | Procurement Type | Procurement Method | Bank Review | Remarks | Status | Expected Proposals Submission Date | Expected Contract Award Date | Activities | ActivitiesID
1133 | 2016-2017 | 1271_2016-2017_01 | Procurement of Portable Current Meter & Eco Sounder & GPS | 8.8 | Goods | Shopping | Post |  | Approved | 3/20/2017 | 3/24/2017 | 3 | A1.3.02.01,A1.7.01.01,A1.7.03.01
1135 | 2016-2017 | 1271_2016-2017_02 | Items for the Chemical Labs | 10.55 | Goods | Shopping | Post |  | Approved | 3/20/2017 | 3/24/2017 | 12 | A1.6.02.01,A1.6.03.01,A1.6.04.01,A1.6.05.01,A1.6.07.01,A1.6.07.02,A1.6.08.01,A1.6.09.01,A1.6.11.01,A1.6.12.01,A1.6.13.01,A1.6.10.01
1150 | 2016-2017 | 1271_2016-2017_03 | Purchase of Computers & Laptop with Software & Periferials | 14.55 | Goods | Shopping | Post |  | Approved | 3/20/2017 | 3/24/2017 | 4 | A3.4.02.01,A3.4.05.01,A3.4.06.01,A3.4.01.01
1152 | 2016-2017 | 1271_2016-2017_04 | LCD projector and Screen/LED TV & Photocopier | 5 | Goods | Shopping | Post |  | Approved | 3/20/2017 | 3/24/2017 | 2 | A3.4.04.01,A3.4.08.01
TOTAL |  |  |  | 38.9 |  |  |  |  |  |  |  |  | 
[Approved]

## Slide 12: PROCUREMENT PLAN (2017-2018)
PID | FinYear | Package No | Package Name | Package Cost in Lacs | Procurement Type | Procurement Method | Bank Review | Remarks | Status | Expected Proposals Submission Date | Expected Contract Award Date | Activities | ActivitiesID
1260 | 2017-2018 | 1271_2017-2018_01 | Procurement of Hydro-Met Instruments (AWS, ARS, AWLR, VS, DWLR, & ADCP) | 331.00 | Goods | National Compitetive Bidding | Prior |  | Declared | 6/20/2017 | 8/7/2017 | 7 | A1.1.02.01,A1.1.03.01,A1.1.01.01,A1.2.01.01,A1.2.02.01,A1.2.03.01,A1.3.01.01
1262 | 2017-2018 | 1271_2017-2018_02 | Civil Works for Hydro-Met Instruments (AWS,ARS, AWLR, VS & DWLR) | 97.50 | Civil Works | National Compitetive Bidding | Prior |  | Declared | 7/20/2017 | 9/4/2017 | 6 | A1.1.04.01,A1.1.05.01,A1.1.06.01,A1.2.04.01,A1.2.05.01,A1.2.06.01
1263 | 2017-2018 | 1271_2017-2018_03 | Instrument for Chemical Lab | 5.50 | Goods | Shopping | Post |  | Declared | 6/20/2017 | 7/5/2017 | 1 | A1.6.01.01
1264 | 2017-2018 | 1271_2017-2018_04 | Procurement of Manual Observation Equipments (Echo-Sounder, Resisitivity Meter and Portable Current Meter) | 10.00 | Goods | Shopping | Post |  | Declared | 6/20/2017 | 7/5/2017 | 3 | A1.7.01.02,A1.7.04.01,A1.3.02.02
1265 | 2017-2018 | 1271_2017-2018_05 | Development of State WRIS & DSS | 25.00 | Consultancy Services | Quality and Cost based Selection | Post |  | Declared | 6/30/2017 | 7/14/2017 | 5 | B2.1.01.01,B2.1.02.01,B2.2.01.01,B2.4.01.01,C1.3.01.01
1266 | 2017-2018 | 1271_2017-2018_06 | Procurement of Data Analysis & Modeling Software | 25.00 | Goods | Direct Contracting | Post |  | Declared | 6/20/2017 | 7/5/2017 | 1 | B2.1.03.01
1267 | 2017-2018 | 1271_2017-2018_07 | Procurement of Historical Images & Data | 5.00 | Goods | Shopping | Post |  | Declared | 7/3/2017 | 7/18/2017 | 2 | B2.2.02.01,B2.2.03.01
1268 | 2017-2018 | 1271_2017-2018_08 | Pilot Activities (Aquifer Assessment & Budgeting and Public Alert- GW Availability) | 3.00 | Consultancy Services | Quality and Cost based Selection | Post |  | Declared | 7/3/2017 | 7/18/2017 | 2 | C3.1.01.01,C3.1.02.01
1269 | 2017-2018 | 1271_2017-2018_09 | Purchase of IT Equipments (Computers & Laptop with Software & Periferial and Photocopier) | 31.75 | Goods | Shopping | Post |  | Declared | 6/12/2017 | 6/26/2017 | 6 | A3.4.01.02,A3.4.02.02,A3.4.03.01,A3.4.05.02,A3.4.07.01,A3.4.08.02
1271 | 2017-2018 | 1271_2017-2018_10 | Hiring of Technical Experts | 6.00 | Operational Expenses | Shopping | Post |  | Declared | 7/3/2017 | 7/17/2017 | 1 | D4.1.01.01
1273 | 2017-2018 | 1271_2017-2018_11 | Setting up of Office of SPMU_WB(GW), Training & Informatics Centre | 24.00 | Civil Works | Shopping | Post |  | Declared | 6/12/2017 | 6/19/2017 | 3 | D1.1.01.01,D1.1.02.01,D3.1.01.02
1274 | 2017-2018 | 1271_2017-2018_12 | Purpose Driven Studies | 82.00 | Consultancy Services | Selection based on Consultance Qualification | Prior |  | Declared | 7/3/2017 | 7/17/2017 | 14 | C2.4.01.01,C2.1.01.01,C2.1.02.01,C2.1.03.01,C2.1.04.01,C2.2.01.01,C2.2.02.01,C2.2.03.01,C2.2.04.01,C2.2.05.01,C2.2.06.01,C2.2.07.01,C2.2.08.01,C2.2.09.01
TOTAL |  |  |  | 645.75 |  |  |  |  |  |  |  |  | 
[Approved]

## Slide 13
WID | UID | Activity Name | AWPID | FinYear | QID | Quantity | Amount (in Crore) | Expenditure Type | Physical Progress | Status of BID
297 | 3285 | Procurement of Portable Current Meter & accessories for velocity measurement in low flow rivers | A1.3.02.01 | 2016-2017 | Quantity | 3 | 3 | Procurement | Process underway | Uploaded in STEP Ready to be Floated
303 | 3269 | Digital Burettee alongwith Reservoir | A1.6.02.01 | 2016-2017 | Quantity | 7 | 4.62 | Procurement |  | 
304 | 3270 | Digital Colony Counter | A1.6.03.01 | 2016-2017 | Quantity | 1 | 0.11 | Procurement |  | 
305 | 3271 | UV Chamber | A1.6.04.01 | 2016-2017 | Quantity | 1 | 0.10 | Procurement |  | 
306 | 3272 | COD Reactor | A1.6.05.01 | 2016-2017 | Quantity | 3 | 2.10 | Procurement |  | 
307 | 3274 | COD Reaction Vial | A1.6.07.01 | 2016-2017 | Quantity | 3 | 0.21 | Procurement |  | 
702 | 3274 | APHA Standard & Method Book alongwith DVD | A1.6.07.02 | 2016-2017 | Quantity | 1 | 0.30 | Procurement |  | 
704 | 3275 | Cooling Apparatus | A1.6.08.01 | 2016-2017 | Quantity | 1 | 0.25 | Procurement |  | 
706 | 3276 | Digital Turbidity Meter (Bench Top) | A1.6.09.01 | 2016-2017 | Quantity | 2 | 0.60 | Procurement |  | 
707 | 3277 | Digital pH Meter | A1.6.10.01 | 2016-2017 | Quantity | 1 | 0.45 | Procurement |  | 
708 | 3278 | Conductivity Meter | A1.6.11.01 | 2016-2017 | Quantity | 1 | 0.45 | Procurement |  | 
709 | 3279 | Digital Flame Photo Meter | A1.6.12.01 | 2016-2017 | Quantity | 2 | 1.30 | Procurement |  | 
710 | 3280 | Distillation Apparatus | A1.6.13.01 | 2016-2017 | Quantity | 1 | 0.06 | Procurement |  | 
711 | 3281 | Procurement of Eco-Sounder for profiling of wetted c/s of low-flow river | A1.7.01.01 | 2016-2017 | Quantity | 3 | 5.10 | Procurement |  | 
712 | 3283 | Procurement of GPS - Hand held for determination of pin-pointed location | A1.7.03.01 | 2016-2017 | Quantity | 2 | 0.70 | Procurement |  | 
713 | 3287 | Purchase of Computers with Software | A3.4.01.01 | 2016-2017 | Quantity | 6 | 4.80 | Procurement |  | 
714 | 3288 | Purchase of Laptops with Software | A3.4.02.01 | 2016-2017 | Quantity | 3 | 2.25 | Procurement |  | 
715 | 3290 | Training equipment / LCD projector and screen/LED TV | A3.4.04.01 | 2016-2017 | Quantity | 1 | 3.00 | Procurement |  | 
716 | 3291 | Printers | A3.4.05.01 | 2016-2017 | Quantity | 6 | 1.50 | Procurement |  | 
717 | 3292 | Scanners | A3.4.06.01 | 2016-2017 | Quantity | 1 | 6.00 | Procurement |  | 
718 | 3294 | Photocopier Machine | A3.4.08.01 | 2016-2017 | Quantity | 1 | 2.00 | Procurement |  | 
719 | 4792 | In House/National/International Training | D2.1.01.01 | 2016-2017 | Lumpsum | 0 | 3.00 | Operational |  | 
720 | 4795 | Setting up of SPMU_WB(GW) Office | D3.1.01.01 | 2016-2017 | Lumpsum | 0 | 25.00 | Operational | Work in progress | Tender Floated. WO given
721 | 4796 | Establishment & Operational Cost of SPMU | D3.2.01.01 | 2016-2017 | Lumpsum | 0 | 4.00 | Operational | Work in progress | 
722 | 4799 | Hiring of Vehicles including cost of fuel & lubricants etc. | D4.1.03.01 | 2016-2017 | Lumpsum | 0 | 2.00 | Operational | One vehicle hired | Tender Floated. WO given
TOTAL |  |  |  |  |  |  | 72.90 |  |  | 
AWP (2016-2017) AND PHYSICAL PROGRESS

## Slide 14
WID | UID | Activity Name | AWPID | Fin Year | QID | Quantity | Amount (RS in Lakh) | Expenditure Type | Physical Progress | Status of BID
4388 | 3253 | Procurement and Installation of Automatic Weather Stations (AWS) for estimation assured rainfall and recharge into GW basin through Rainfall infiltration | A1.1.01.01 | 2017-2018 | Quantity | 5 | 40 | Procurement | Process underway | Ready to be Floated
4389 | 3254 | Procurement and Installation of Autometic Raingauge Station (ARS) for estimation of assured rainfall and recharge into GW micro-basin through rainfall infiltration | A1.1.02.01 | 2017-2018 | Quantity | 5 | 8 | Procurement |  | 
4390 | 3255 | Procurement & Installation of Automatic Water Level Recorder (AWLR)& Vel Sensor (VS) with Telemetry (Measuring range: 0-35 m) for estimation of GW contributed base flow | A1.1.03.01 | 2017-2018 | Quantity | 5 | 105 | Procurement |  | 
4391 | 3256 | Protection Works for AWS | A1.1.04.01 | 2017-2018 | Quantity | 5 | 7.5 | Procurement |  | 
4392 | 3257 | Protection Works for ARS | A1.1.05.01 | 2017-2018 | Quantity | 5 | 3.5 | Procurement |  | 
4393 | 3258 | Protection Works for AWLR & VS | A1.1.06.01 | 2017-2018 | Quantity | 5 | 4 | Procurement |  | 
4395 | 3259 | Procurement of DWLR Telemetry for existing GW Monitoring Wells | A1.2.01.01 | 2017-2018 | Quantity | 25 | 35 | Procurement |  | 
4396 | 3260 | Procurement of DWLR Telemetry for new GW Monitoring Wells in weathered zone of hard rock area | A1.2.02.01 | 2017-2018 | Quantity | 20 | 28 | Procurement |  | 
4397 | 3261 | Procurement of DWLR telemetry with multi-parameter Sensor for new Nested (3 nos.) GW Monitoring wells in 3-tier multi-aquifer system of coastal blocks | A1.2.03.01 | 2017-2018 | Quantity | 18 | 90 | Procurement |  | 
4401 | 3265 | Procurement of ADCP for river water velocity profiling for calibrating velocity sensor | A1.3.01.01 | 2017-2018 | Quantity | 1 | 25 | Procurement |  | 
4402 | 3268 | Procurement of UV-Visible Spectrophotometer | A1.6.01.01 | 2017-2018 | Quantity | 1 | 5.5 | Procurement |  | 
4406 | 3298 | Development of State GW Resources Information System i.e. WB_GWRIS | B2.1.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
AWP (2017-2018) AND PHYSICAL PROGRESS

## Slide 15
4407 | 3299 | Development of e-GEMS/e-GWIS Data Entry System | B2.1.02.01 | 2017-2018 | Quantity | 1 | 5 | Procurement | Sub-Committee suggested to use GW module of e-SWIS instead of development of e-GWIS | 
4408 | 3300 | Procurement of different type of GW Data Analysis & modelling softwares for strengthening WB_GWRIS | B2.1.03.01 | 2017-2018 | Quantity | 1 | 25 | Procurement | Process underway | 
4409 | 3301 | Regional GIS based Spatial Information Developement | B2.2.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4410 | 3302 | Procurement of Satellite Imagery | B2.2.02.01 | 2017-2018 | Quantity | 1 | 3 | Procurement |  | 
4411 | 3303 | Procurement of Historical Hydrometeorological Data | B2.2.03.01 | 2017-2018 | Quantity | 1 | 2 | Procurement |  | 
4412 | 3304 | Web Hosting for NHP_WB(GW) | B2.4.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4413 | 3305 | DSS Development for Integrated GW Management in Minor Irrigation | C1.3.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4414 | 3306 | Arsenic (As) Distribution in Groundwater & As Contamination in Food-Chain | C2.1.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4415 | 3307 | Fluoride (F) Distribution in Groundwater & F Contamination in Food-Chain | C2.1.02.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4416 | 3308 | Studies on Technological Developments in Arsenic Removal from Groundwater Irrigation | C2.1.03.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4417 | 3309 | Studies on Technological Developments in Fluoride Removal from Groundwater Irrigation | C2.1.04.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4418 | 3310 | Estimation of Aquifer Hydraulic Parameters in Different Geological Formation | C2.2.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4419 | 3311 | GW Management Study through GW Estimation & Budgeting | C2.2.02.01 | 2017-2018 | Quantity | 1 | 2 | Procurement |  | 
4420 | 3312 | Studies for GW Augmentation through Rainwater Harvesting and Artificial recharge | C2.2.03.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4421 | 3313 | Impact Study of climate change in Groundwater Resources and Adaptation Measures | C2.2.04.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4422 | 3314 | Geohydrological Studies on Springs in Darjeeling Himalayan Region | C2.2.05.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4423 | 3315 | Studies on Salinity Ingress in Coastal Aquifers including Submarine Groundwater Discharge in Changing Climate | C2.2.06.01 | 2017-2018 | Quantity | 1 | 20 | Procurement |  | 
4424 | 3316 | Isotope Study in Coastal Saline Areas (NIH supported) | C2.2.07.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4425 | 3317 | Transboundary Groundwater Study | C2.2.08.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4426 | 3318 | Pilot Study on Community Based GW Monitoring & Management | C2.2.09.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4427 | 3319 | Studies for conjunctive use, SW-GW interaction | C2.4.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4428 | 3320 | Aquifer Assessment & Budgeting | C3.1.01.01 | 2017-2018 | Quantity | 1 | 2 | Procurement |  | 
4429 | 3321 | Public Alert: Block Level GW Availability | C3.1.02.01 | 2017-2018 | Quantity | 1 | 1 | Procurement |  | 
4430 | 3322 | Setting up of a GW Hydrology Training Centre (GWHTC) | D1.1.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement | Work in Progress | Tender Floated. WO given
4431 | 3323 | Establishment of State GW Informatics Centre (SGWIC) | D1.1.02.01 | 2017-2018 | Quantity | 1 | 7 | Procurement |  | 
4432 | 4792 | National/International Training | D2.1.01.02 | 2017-2018 | Quantity | 1 | 5 | Operational |  | 
4433 | 4793 | Workshops-Experience & Knowledge sharing, seminar etc | D2.2.01.01 | 2017-2018 | Quantity | 1 | 5 | Operational |  | 
4434 | 4794 | Study Tour -International | D2.3.01.01 | 2017-2018 | Quantity | 1 | 5 | Operational |  | 
4435 | 4795 | Setting up of SPMU_WB(GW) Office | D3.1.01.02 | 2017-2018 | Quantity | 1 | 12 | Procurement |  | 
4436 | 4796 | Establishment & Operational Cost of SPMU | D3.2.01.02 | 2017-2018 | Quantity | 1 | 5 | Operational | Process underway | 
WID | UID | Activity Name | AWPID | Fin Year | QID | Quantity | Amount (Rs in lakhs) | Expenditure Type | Physical Progress | Status of BID
AWP (2017-2018) AND PHYSICAL PROGRESS

## Slide 16
4437 | 4797 | Hiring of Technical experts such as RS /GIS, Water Quality, GW modeling, procurement, Geophysists, MIS etc. | D4.1.01.01 | 2017-2018 | Quantity | 1 | 6 | Procurement | Process underway | Ready to be Floated
4438 | 4798 | Hiring of Non-technical such as Office Assistants, accountant, Data Entry Operator, Program Assistant, MIS etc | D4.1.02.01 | 2017-2018 | Quantity | 1 | 6 | Operational |  | 
4439 | 4799 | Hiring of Vehicles including cost of fuel & lubricants etc. | D4.1.03.02 | 2017-2018 | Quantity | 1 | 5 | Operational |  | 
4440 | 3281 | Procurement of Eco-Sounder for profiling of wetted c/s of low-flow river | A1.7.01.02 | 2017-2018 | Quantity | 2 | 3 | Procurement |  | 
4441 | 3286 | Procurement of Resistivity Meter for GW Investigation | A1.7.04.01 | 2017-2018 | Quantity | 2 | 5 | Procurement |  | 
4442 | 3285 | Procurement of Portable Current Meter & accessories for velocity measurement in low flow rivers | A1.3.02.02 | 2017-2018 | Quantity | 2 | 2 | Procurement |  | 
4443 | 3287 | Purchase of Computers with Software (13 Nos) | A3.4.01.02 | 2017-2018 | Quantity | 1 | 5 | Procurement |  | 
4444 | 3288 | Purchase of Laptops with Software (6 nos) | A3.4.02.02 | 2017-2018 | Quantity | 1 | 2.75 | Procurement |  | 
4445 | 3289 | Purchase of Workstations with Software | A3.4.03.01 | 2017-2018 | Quantity | 12 | 18 | Procurement |  | 
4446 | 3291 | Printers | A3.4.05.02 | 2017-2018 | Quantity | 4 | 1 | Procurement |  | 
4447 | 3293 | Plotters A0 | A3.4.07.01 | 2017-2018 | Quantity | 1 | 3 | Procurement |  | 
4448 | 3294 | Photocopier Machine | A3.4.08.02 | 2017-2018 | Quantity | 1 | 2 | Procurement |  | 
4449 | 3262 | Protection Works for existing GW Monitoring Well with DWLR Telemetry | A1.2.04.01 | 2017-2018 | Quantity | 25 | 7.5 | Procurement |  | 
4450 | 3263 | Installation of GW Monitoring Wells including Protection works in weathered zone of hard rock area | A1.2.05.01 | 2017-2018 | Quantity | 20 | 12 | Procurement |  | 
4451 | 3264 | Installation of Nested (3 nos.) GW Monitoring wells including Protection works in 3-tier multi-aquifer system of coastal area | A1.2.06.01 | 2017-2018 | Quantity | 18 | 63 | Procurement |  | 
TOTAL |  |  |  |  |  |  | 676.75 |  |  | 
WID | UID | Activity Name | AWPID | Fin Year | QID | Quantity | Amount (Rs in Lakh) | Expenditure Type | Physical Progress | Status of BID
AWP (2017-2018) AND PHYSICAL PROGRESS

## Slide 17: STATUS OF PDS
4414 | 3306 | Arsenic (As) Distribution in Groundwater & As Contamination in Food-Chain | C2.1.01.01 | 2017-2018 | Quantity | 1 | 5 | Presented at NIH Roorkee on 13.7.2017 and recommended the same by NIH for approval of NPMU
4415 | 3307 | Fluoride (F) Distribution in Groundwater & F Contamination in Food-Chain | C2.1.02.01 | 2017-2018 | Quantity | 1 | 5 | Under preparation
4416 | 3308 | Studies on Technological Developments in Arsenic Removal from Groundwater Irrigation | C2.1.03.01 | 2017-2018 | Quantity | 1 | 5 | 
4417 | 3309 | Studies on Technological Developments in Fluoride Removal from Groundwater Irrigation | C2.1.04.01 | 2017-2018 | Quantity | 1 | 5 | 
4418 | 3310 | Estimation of Aquifer Hydraulic Parameters in Different Geological Formation | C2.2.01.01 | 2017-2018 | Quantity | 1 | 5 | 
4419 | 3311 | GW Management Study through GW Estimation & Budgeting | C2.2.02.01 | 2017-2018 | Quantity | 1 | 2 | 
4420 | 3312 | Studies for GW Augmentation through Rainwater Harvesting and Artificial recharge | C2.2.03.01 | 2017-2018 | Quantity | 1 | 5 | 
4421 | 3313 | Impact Study of climate change in Groundwater Resources and Adaptation Measures | C2.2.04.01 | 2017-2018 | Quantity | 1 | 5 | 
4422 | 3314 | Geohydrological Studies on Springs in Darjeeling Himalayan Region | C2.2.05.01 | 2017-2018 | Quantity | 1 | 5 | 
4423 | 3315 | Studies on Salinity Ingress in Coastal Aquifers including Submarine Groundwater Discharge in Changing Climate | C2.2.06.01 | 2017-2018 | Quantity | 1 | 20 | 
4424 | 3316 | Isotope Study in Coastal Saline Areas (NIH supported) | C2.2.07.01 | 2017-2018 | Quantity | 1 | 5 | 
4425 | 3317 | Transboundary Groundwater Study | C2.2.08.01 | 2017-2018 | Quantity | 1 | 5 | 
4426 | 3318 | Pilot Study on Community Based GW Monitoring & Management | C2.2.09.01 | 2017-2018 | Quantity | 1 | 5 | 
4427 | 3319 | Studies for conjunctive use, SW-GW interaction | C2.4.01.01 | 2017-2018 | Quantity | 1 | 5 | 
WID | UID | Activity Name | AWPID | Fin Year | QID | Quantity | Amount (Rs in lakhs) | Status of PDS

## Slide 18: STATUS OF DATA ENTRY IN E-SWIS
Joined E-SWIS through the URL:
http://180.92.171.80/eSWDES/eswdes-desktop.html
Log in ID and Password generated.
Gauge-discharge data (being collected manually) generated form small and medium streams is being compiled in ms-excell and the same will be entered in E-SWIS soon.

## Slide 19: STATUS OF HYDRO-MET STATIONS
HYDRO-METEOROLOGICAL STATIONS |  |  |  | 
Hydro-Met Station |  | Existing |  | Proposed in NHP _WB(GW)
Rain Gauge | Manual | 50 |  | 0
 | Telemetry |  |  | 102 (proposed at selective micro-basins)
Automatic Weather Stations (AWS) | Manual | 2 |  | 0
 | Telemetry | 0 |  | 19 (proposed at centroid of each sub-basins)
Rivers Gauge | Manual | 158 |  | 0
 | Telemetry | 0 |  | 19 (proposed at outlet of each sub-basins)
Gauge at Check Dams | Manual | 64 |  | 0
 | Telemetry | 19 |  | 
Gauge at Canals |  |  |  | 0
Groundwater Water Level & Quality Monitoring Station | Coastal Saline | Manual | Telemetry | 118 (proposed new Nested Pz @3 nos at each nest= 354 Pz with Telemetry)
 |  | 813 [Govt owned GW Monitoring TW] | 301 [Govt owned GW Monitoring TW] | 
 | Alluvial |  |  | 457 (proposed Telemetry in existing GW monitoring TW)
 | Hard rock | 573 [selected public owned DW] | 0 | 125 (proposed new GW Monitoring TW with Telemetry)

## Slide 20: STATUS OF STATE WRIS
WID | UID | Activity Name | AWPID | Fin Year | QID | Quantity | Amount (RS in Lakh) | Expenditure Type | Physical Progress | Status of BID
4406 | 3298 | Development of State GW Resources Information System i.e. WB_GWRIS | B2.1.01.01 | 2017-2018 | Quantity | 1 | 5 | Procurement | Process underway | Ready to be Floated
ANNUAL WORK PLAN (2016-2017)

## Slide 21: STATUS OF PFMS
Joined E-SWIS through the URL:
https://pfms.nic.in/Users/LoginDetails/Login.aspx
Type of Registration: State Govt. Institution
Agency Name: STATE WATER INVESTIGATION DIRECTORATE, GOVT. OF WEST EBNGAL
Registering Authority: others: GOVT. OF WEST BENGAL
State of Registration: WEST BENGAL
Bank Name: STATE BANK OF INDIA
Branch Details: BIKASH BHABAN G.O.C. , Salt Lake, Sector-II, Kolkata- 700091, WEST BENGAL
Brach Code- 7816, MICR No.- 700002114
Name of Party: EX. ENGG.(A-I).PLANNING DIVN.ST.WATER INVESTI. DIR.GOVT. Of W.B.
Address of Party: STATE WATER INVESTIGATION DIRECTORATE, PLANNING DIVISION,
BIKASH BHABAN (4TH FLOOR), SALT LAKE, SECTOR-II, KOLKATA- 700091
Ph No of Party: 033-23373058
TAN No of Party: CALW00754F
Bank Account No: 36205224343
IFSC Code: SBIN0007816

## Slide 22: WAY FORWARD
Preparation of Proposal for Purpose Driven Studies (PDS)
Arsenic (As) Distribution in Groundwater & As Contamination in Food-Chain
PI- R. Chatterjee, Geologist, SWID
Co-PI- P. Banerjee, Chemist, SWID
Fluoride (F) Distribution in Groundwater & F Contamination in Food-Chain
PI- P.K. Mondal, Sr. Chemist, SWID
Co-PI- Dr A. Banerjee, Chemist, SWID
Studies on Technological Developments in Arsenic Removal from Groundwater Irrigation
PI- D. Bagchi Roy, Sr. Geologist, SWID
Co-PI- Dr A. Banerjee, Chemist, SWID
Studies on Technological Developments in Fluoride Removal from Groundwater Irrigation
PI- P.K. Mondal, Sr. Chemist, SWID
Co-PI- Dr A. Banerjee, Chemist, SWID
Estimation of Aquifer Hydraulic Parameters in Different Geological Formation
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- P.S. Dhabal, Assistant Engineer (A-I), SWID
Co-PI- S. Biswas, Assistant Engineer (A-I), SWID
GW Management Study through GW Estimation & Budgeting
PI- Dr R.K. Samadder, Sr. Geologist, SWID
Co-PI- D. Bagchi Roy, Sr. Geologist, SWID
Studies for GW Augmentation through Rainwater Harvesting and Artificial Recharge
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- P.S. Dhabal, Assistant Engineer (A-I), SWID
Co-PI- S. Dey, AE (A-I), SWID
Impact Study of climate change in Groundwater Resources and Adaptation Measures
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- D. Bagchi Roy, Sr. Geologist, SWID
Co-PI- S. Dey, Chemist, SWID
Geohydrological Studies on Springs in Darjeeling Himalayan Region
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- A. Barman, Assistant Engineer (A-I), SWID
Co-PI- S. Chatterjee, Geologist, SWID
Co-PI- S.K. Das Chemist, SWID
Studies on Salinity Ingress in Coastal Aquifers including Submarine Groundwater Discharge in Changing Climate
PI- S. Halder, Executive Engineer (A-I), SWID
Isotope Study in Coastal Saline Areas (NIH supported)
PI- Dr R.K. Samadder, Sr. Geologist, SWID
Transboundary Groundwater Study
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- D. Bagchi Roy, Sr. Geologist, SWID
Pilot Study on Community Based GW Monitoring & Management
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- D. Bagchi Roy, Sr. Geologist, SWID
Studies for conjunctive use, SW-GW Interaction
PI- S. Halder, Executive Engineer (A-I), SWID
Co-PI- C. Roy, Geologist, SWID

## Slide 23: WAY FORWARD
In-House Training
Basic Groundwater Hydrology
Advanced Groundwater Hydrology
Applied Hydrogeology
Applied Hydro-Meteorology
Contaminant Hydrology
Hydro-Geochemistry
Hill-Slope Hydrology
Isotope Hydrology
Stochastic Hydrology
Hydro-Sociology
Well Hydraulics
Basic Hydro-Informatics
Advanced Hydro-Informatics
Groundwater Investigation using Geophysical Methods
Groundwater and Surface Water Interaction
Managed Aquifer Recharge
Advanced Groundwater Modeling
Groundwater Estimation & Budgeting
Groundwater Economics
Groundwater Audit
Groundwater Governance
Groundwater OP&M in the context of Climate Change

## Slide 24: WAY FORWARD
Recruitment of Contractual Staffs
16 nos. contractual staffs will be recruited for office of the SPMU_NHP-WB(GW)
Groundwater Resources Modeling & Management (GRMM) Unit
GEOPHYSICIST- 1
GEO-INFORMATICS SPECIALIST- 2
MIS MANAGER- 1
DATA ENTRY OPERATOR- 3
ATTENDENT- 1
Tender & Implementing (T&I) Unit
ADMINISTRITATIVE OFFICER- 1
PROCUREMENT SPECIALIST- 1
ACCOUNTANT- 1
ACCOUNTS CLERK- 1
OFFICE ASSISTANT- 2
ATTENDANT- 2

## Slide 25: WAY FORWARD
Establishment of
Office of the SPMU_NHP_WB(GW)
State Groundwater Informatics Centre
Groundwater Hydrology Training Centre
Development of Groundwater Resources Information System (GWRIS)
Web Hosting for NHP-WB(GW)
West Bengal GW Resources Information System (WB_GWRIS)
Electronic Groundwater Data Entry System (e-GWDES)
Decision Support System (DSS) for Integrated GW Resources Management in
Minor Irrigation
Procurement of Hydro-Meteorological Instrumentations
Automatic Weather Stations
Automatic Rain Gauge Stations
Automatic Surface Water Level & Velocity Recording Stations
Automatic Groundwater Level Recording Station
Procurement of Instruments for Central Chemical & Hydrological Laboratory, SWID
UV-Spectrophotometer, Digital pH Meter, Digital Colony Counter, Digital Turbidity Meter, Conductivity Meter etc.
Procurement of Manual Hydrological Observation Equipment
ADCP
DGPS
GPS
Eco-Sounder
Portable Current Meter
Resistivity Meter
Procurement of IT Equipment
Desktop Computer, Laptop, Plotter, Scanner, TV etc.
Procurement of Software
Hydrological modeling software
RS & GIS Software

## Slide 26: ANY OTHER ISSUES
Clarifications
Requirement of “Technical Sanction” & “Administrative Approval” from State Department in case of (i) Operational & Maintenance (O&M) and (ii) Non-Operational Procurement (Shopping, NCB, QCBS, CQS, Direct Contracting etc) after getting approval towards AWP & PP from NPMU
Procedure of hiring of Technical & Non-Technical staffs for SPMU
Requirement of approval from NPMU / NIH Roorkee for hiring of Consultants in PDS
Procedure of offline submission of Monthly Accounts, Income Tax, Cess, GST etc. in respective Head of A/C to NPMU
One time permission from State Govt. towards Project Coordinator, Nodal Officer or any SPMU official for tour on duty (training / meeting / workshop) to outside state in connection with NHP activities