## Slide 1: NATIONAL HYDROLOGY PROJECT
CENTRAL POLLUTION CONTROL BOARD
:

## Slide 2: DETAILS OF SPMU (IN POSITION), STAFF STRENGTH ETC.
Committees formulated for technical consultancy , procurement , Training , Hiring of manpower related matter
Constitution of PMU
Chairman, CPCB
Member Secretary, CPCB
WQM DIV Officials
Project staff to be engaged ,proposal submitted
Finance and Accounts officials
Material division officials
IT division officials

## Slide 3: FUNDS RECEIVED (2016-17), (2017-18) & EXPENDITURE TILL DATE YEAR WISE
Status of Grant-in-Aid and Expenditure(in Rupees) |  | 
Financial Year | Grant-in-Aid | Expenditure
2015-16 | No grants | 2974677
2016-17 | 7800000 | 36403
2017-18 | 7000000 | 
Total | 14800000 | 3011080
Interest received 2016-17 | 43595 | 
Balance in Account & revalidated |  | 4832515
Interest received 2017-18 June 2017 | 49933 | 
Balance in account on 9.8.2017 | 11882448 | 

## Slide 4: Major Procurement item in PIP (Item Code, Item and amount)
Server ,Office Equipments, Computers, furnitures for PMU Management : Rs 40 Lacs
Purchase/hiring of Vehicle : Rs 45 Lacs
Office expenses for Stationery , Travelling expenses, O&M of IT Equipments : Rs 20 Lacs
Lab Equipments and Chemicals :- Rs 10 lacs
Furnishing of data centre procurement Rs 40 lacs
Basin sub basin inventory : Rs 4 lacs

## Slide 5: Major procurement ( 2016-17 & 2017-18 )
2016-17 Server ,Office Equipments, Computers,furnitures for PMU Management : Rs 12 Lacs
2017-18 Benchmarking quality assurance : Rs 2 lacs
Water quality lab equipments : Rs 10 lacs
Servers, Office Equipment, Computers,Furnitures : Rs 5 lacs for data centre
Basin sub basin inventory : Rs 4 lacs

## Slide 6: PHYSICAL PROGRESS & STAUTS OF BID DOCUMENT
Procurement of office equipment underway
Underway for major consultancy – Bid document on Basin sub basin inventory of river basins prepared and shall be submitted shortly
STATUS OF VARIOUS STUDIES /PDS : No studies planned in the project
DATA ENTRY IN E SWIS : Agreed for E SWIS/Data Shared for WRIS
HYDROMET & STATE WRIS : Does not pertain to CPCB

## Slide 7: Public Finance Management System (PFMS),
REGISTERED ON PFMS SYTEM FOR NHP on 30.12.2016
ANY OTHER ISSUES : NONE
WAY FORWARD : Information on RTWQMS set up under NGRBP will be shared.

## Slide 8
THANK YOU